STEP 11 — Feature Registry, Dependency Graph & Wave Charter

Lagu Full Album • Repository Compact Companion

RECONSTRUCTED REPOSITORY COPY • v1.0-R1

Integrity notice: the historical compact DOCX referenced by INDEX.md was absent from repository checkout. This file is reconstructed from the current normalized FEATURE_REGISTRY.md and DEPENDENCY_GRAPH.md. It is NOT claimed to be byte-identical to the missing historical document.

# STEP 11 FEATURE REGISTRY

Planning role: ASTRA

Planning baseline analyzed: `main@da5b6786d0daa472c474a33ffd83a5834af24f82`

Status: NORMALIZED / W11-01..04 COMPLETE / PASS; W11-05 PLANNING COMPLETE / PASS

Implementation status: W11-01..04 COMPLETE / PASS; W11-05 NOT STARTED — T11-W05-01 READY after planning merge

The complete planning authority is the companion DOCX:

`docs/source-of-truth/planning/current/10_STEP_11_FEATURE_REGISTRY_DEPENDENCY_GRAPH_WAVE_01_CHARTER_LAGU_FULL_ALBUM_v1_0.docx`.

| ID | Capability | Requirement refs | Priority | Main dependencies | Status |
| --- | --- | --- | --- | --- | --- |
| FTR-001 | Project Lifecycle | F-001; FR-001..003 | MUST | STEP 10 persistence seam | VERIFIED W11-01 |
| FTR-002 | Autosave & Crash Recovery | F-001/F-017; FR-004 | MUST | FTR-001 | VERIFIED W11-01 |
| FTR-003 | Media Intake & Validation | F-002; FR-005..008 | MUST | FTR-001 | VERIFIED W11-02 |
| FTR-004 | Track Timeline & Track State | F-003; FR-009..011 | MUST | FTR-003 | VERIFIED W11-03 |
| FTR-005 | Auto Susun Album | F-004; FR-012 | MUST | FTR-003,FTR-004,FTR-013 | VERIFIED W11-04 |
| FTR-006 | Artwork/Metadata/Dynamic Track Binding | F-005; FR-013..015 | MUST | FTR-003,FTR-004 | VERIFIED W11-04 |
| FTR-007 | Manual Layer Editor | F-006; FR-016..019 | MUST | FTR-013 + UI Freeze | W11-05 PLANNING PASS / T11-W05-01 READY AFTER MERGE |
| FTR-008 | Audio-Reactive Visual Engine | F-007; FR-020..022 | MUST | FTR-003,FTR-012; later tool boundary | PLANNED W11-06 |
| FTR-009 | Animation & Limited Keyframes | F-008; FR-023..024 | MUST | FTR-007,FTR-013 | PLANNED W11-07 |
| FTR-010 | Track-Boundary Transition System | F-009; FR-025..027 | MUST | FTR-004,FTR-006,FTR-009 | PLANNED W11-07 |
| FTR-011 | Template Workflow | F-010; FR-028..030 | MUST | FTR-007,FTR-013 | W11-05 PLANNING PASS / SERIAL BLOCKED BEHIND T11-W05-01..02 |
| FTR-012 | Preview Playback & Navigation | F-011; FR-031..033 | MUST | FTR-003,FTR-004 | PLANNED W11-06 |
| FTR-013 | Unified Command History / Undo-Redo | F-012; FR-034..035 | MUST | project state contracts | VERIFIED W11-03 |
| FTR-014 | Gemini Agent + AI Risk/Plan Policy | F-013/F-014; FR-036..041 | MUST | FTR-013,FTR-015 | DEFER STEP 12 |
| FTR-015 | Gemini Credential Vault & Failover | F-015/F-016; FR-042..047 | MUST | OS secure storage / provider | DEFER STEP 12 |
| FTR-016 | Missing Media Detection & Relink | F-017; FR-049..050 | MUST | FTR-003 | VERIFIED W11-02 |
| FTR-017 | MP4 Render & Preflight | F-018; FR-051..054 | MUST | most visual/media capabilities + STEP 12 tool integration | PLANNED W11-08 |
| FTR-018 | Error/Diagnostics/Offline Cross-Cutting | F-019/F-020; FR-048,055..056 | MUST | all waves | W11-01..04 PASS; W11-05 PLANNED CROSS-CUT |
| FTR-019 | Background Video | F-021; FR-057 | SHOULD | media/render capability | CONDITIONAL |
| FTR-020 | Extended Effects & Branding | F-022/F-024; FR-058..059 | SHOULD | visual engine | CONDITIONAL |
| FTR-021 | 1440p / 4K Render Presets | F-023 | SHOULD | render capability/hardware | CONDITIONAL |
| FTR-022 | Lyrics/Subtitles | F-025; FR-060 | COULD | media/timeline | FUTURE |
| FTR-023 | Persistent Undo History | F-026 | COULD | FTR-013 + persistence | FUTURE |

## Rules

A feature is not DONE because code exists; acceptance + mandatory tests + evidence must pass.

External provider/tool specifics are not pulled forward into STEP 11. Gemini and FFmpeg integration remain STEP 12 owned.

Frozen UI may be wired for states but not silently redesigned.

`FTR-018` is cross-cutting and must be verified in every wave that introduces a failure mode.

## W11-01 closure

FTR-001: VERIFIED in W11-01.

FTR-002: VERIFIED in W11-01.

FTR-018 cross-cut for W11-01: PASS; remains active for later waves.

All W11-01 acceptance AC-01..14: PASS.

Evidence: `evidence/W11_01_WAVE_CLOSURE_EVIDENCE.md`.

W11-02 Media Intake Foundation planning: PASS.

T11-W02-01 media domain/contracts/project compatibility: PASS / VERIFIED.

T11-W02-02 picker/drop discovery, bounded queue/progress/cancel: PASS / VERIFIED.

T11-W02-03 audio probe/validation/metadata/deterministic initial order: PASS / VERIFIED.

T11-W02-04 missing-media scan + deterministic relink core: PASS / VERIFIED.

T11-W02-05 frozen media/missing/relink UI wiring: PASS / VERIFIED; exact SCR-002A baseline PASS.

W11-02 planning authority: `WAVE_11_02_CHARTER.md`, `TASK_CARDS_W11_02.md`, `W11_02_ACCEPTANCE_MATRIX.md` and source-of-truth planning DOCX.

T11-W02-06 wave closure: PASS / VERIFIED.

W11-02 acceptance AC-01..18: PASS; architecture/UI drift: PASS — no material drift.

Closure evidence: `evidence/W11_02_WAVE_CLOSURE_EVIDENCE.md` and `evidence/W11_02_ARCHITECTURE_DRIFT_REVIEW.md`.

W11-03 ASTRA planning: COMPLETE / PASS; DoR PASS.

W11-03 authority: `WAVE_11_03_CHARTER.md`, `TASK_CARDS_W11_03.md`, `W11_03_ACCEPTANCE_MATRIX.md`, `W11_03_DOR.md` and planning DOCX.

T11-W03-01 Timeline Domain + CommandEngine Core: PASS / VERIFIED; evidence `evidence/T11_W03_01_TIMELINE_COMMAND_ENGINE_EVIDENCE.md`.

T11-W03-02 Existing Mutation Migration + Session Checkpoint Semantics: PASS / VERIFIED; evidence `evidence/T11_W03_02_SESSION_CHECKPOINT_MUTATION_MIGRATION_EVIDENCE.md`.

T11-W03-03 Reorder / Enable-Disable / Boundary Application Core: PASS / VERIFIED; evidence `evidence/T11_W03_03_TRACK_APPLICATION_CORE_EVIDENCE.md`.

T11-W03-04 Frozen Album Timeline + Global Undo/Redo UI Wiring: PASS / VERIFIED; evidence `evidence/T11_W03_04_FROZEN_TIMELINE_HISTORY_UI_EVIDENCE.md`.

T11-W03-05 Unified Batch History & Edge-Case Hardening: PASS / VERIFIED; evidence `evidence/T11_W03_05_UNIFIED_HISTORY_HARDENING_EVIDENCE.md`.

T11-W03-06 Wave E2E, Drift Review & Evidence Closure: PASS / VERIFIED.

W11-03 acceptance AC-W11-03-01..20: ALL PASS.

FTR-004: VERIFIED W11-03.

FTR-013: VERIFIED W11-03.

FTR-018 cross-cut for W11-03: PASS.

Closure evidence: `evidence/W11_03_WAVE_CLOSURE_EVIDENCE.md`.

Drift review: `evidence/W11_03_ARCHITECTURE_DRIFT_REVIEW.md`.

W11-04 is unlocked for ASTRA planning; W11-04 implementation has not started.

## W11-04 planning checkpoint

Baseline: `main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442`.

Features: FTR-005 + FTR-006 with FTR-013/FTR-018 cross-cut.

ASTRA planning: COMPLETE / PASS.

DoR: PASS.

Planning authority: `docs/source-of-truth/planning/current/13_STEP_11_W11_04_AUTO_SUSUN_TRACK_BINDING_CHARTER_LAGU_FULL_ALBUM_v1_0.docx`, `WAVE_11_04_CHARTER.md`, `TASK_CARDS_W11_04.md`, `W11_04_ACCEPTANCE_MATRIX.md`, `W11_04_DOR.md`.

Acceptance: AC-W11-04-01..22 defined.

T11-W04-01 Binding Schema + Resolver Contracts: PASS / VERIFIED; evidence `evidence/T11_W04_01_BINDING_SCHEMA_RESOLVER_EVIDENCE.md`.

T11-W04-02 Deterministic Auto Susun Planner + CommandBatch: PASS / VERIFIED; evidence `evidence/T11_W04_02_AUTO_SUSUN_PLANNER_EVIDENCE.md`.

T11-W04-03 Artwork Intake + Binding Commands: PASS / VERIFIED; evidence `evidence/T11_W04_03_ARTWORK_INTAKE_BINDING_EVIDENCE.md`.

T11-W04-04 Metadata Override + Dynamic Binding Integration: PASS / VERIFIED; evidence `evidence/T11_W04_04_METADATA_DYNAMIC_BINDING_EVIDENCE.md`.

T11-W04-05 Frozen Auto Susun + Inspector UI Wiring: PASS / VERIFIED; evidence `evidence/T11_W04_05_FROZEN_AUTO_SUSUN_INSPECTOR_UI_EVIDENCE.md`.

T11-W04-06 Wave E2E, Stress, Drift Review & Evidence Closure: PASS / VERIFIED.

FTR-005/FTR-006 are **VERIFIED W11-04**.

FTR-018 cross-cut is PASS for W11-04 and remains active for later waves.

Frozen UI pack is sufficient at planning time; no new UI prompt/image generation is authorized.

## T11-W04-02 verification

T11-W04-02 Deterministic Auto Susun Planner + CommandBatch: PASS / VERIFIED.

Verified implementation head: `e2bf67f6bd276748b3852a233873210aae9dfdf4`.

Windows CI: `37653317447` / #268 PASS; job `112901989191`.

Evidence: `evidence/T11_W04_02_AUTO_SUSUN_PLANNER_EVIDENCE.md`.

FTR-005 core planner/application contract is now verified at task level: deterministic/offline ordering, idempotence, one auto-susun CommandBatch, stale/tampered-plan atomic rejection and 128-track stress.

T11-W04-03 Artwork Intake + Binding Commands: PASS / VERIFIED.

T11-W04-04 Metadata Override + Dynamic Binding Integration: PASS / VERIFIED.

T11-W04-05 Frozen Auto Susun + Inspector UI Wiring: PASS / VERIFIED.

T11-W04-06 Wave E2E, Stress, Drift Review & Evidence Closure: PASS / VERIFIED; FTR-005/FTR-006 are wave-VERIFIED and W11-04 is COMPLETE / PASS.

## W11-04 closure

FTR-005 Auto Susun Album: **VERIFIED W11-04**.

FTR-006 Artwork/Metadata/Dynamic Track Binding: **VERIFIED W11-04**.

FTR-013 shared history dependency: regression PASS.

FTR-018 W11-04 cross-cut: PASS.

AC-W11-04-01..22: ALL PASS.

Evidence: `evidence/W11_04_WAVE_CLOSURE_EVIDENCE.md`, `evidence/W11_04_ARCHITECTURE_DRIFT_REVIEW.md`.

W11-05 FTR-007 + FTR-011 ASTRA planning is COMPLETE / PASS; implementation has not started.

## W11-05 planning checkpoint

Baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`.

Features: FTR-007 + FTR-011 with FTR-013/FTR-018 cross-cut.

ASTRA planning: COMPLETE / PASS.

DoR: PASS.

Acceptance: AC-W11-05-01..25.

Planning authority: `docs/source-of-truth/planning/current/14_STEP_11_W11_05_MANUAL_LAYER_EDITOR_TEMPLATES_CHARTER_LAGU_FULL_ALBUM_v1_0.docx`, `WAVE_11_05_CHARTER.md`, `TASK_CARDS_W11_05.md`, `W11_05_ACCEPTANCE_MATRIX.md`, `W11_05_DOR.md`.

Frozen UI authority: SCR-002C + SCR-003A + SCR-003B + DLG-008/UI-IMG-012. No new prompt/image stage is required.

Manual Layer Editor is primary; template workflow is visual-only/non-destructive and uses the same Project State + CommandEngine.

W11-05 boundary: static visual scene/layer state and local templates only. W11-06 keeps playback/audio-reactive; W11-07 keeps keyframe/transition execution; STEP 12 keeps Gemini/FFmpeg.

Serial task gate: T11-W05-01 READY after planning merge; T11-W05-02..07 BLOCKED.

FTR-007/FTR-011 are **not VERIFIED** until implementation + W11-05 closure evidence passes.

# STEP 11 DEPENDENCY GRAPH & WAVE ORDER

Baseline: `main@da5b6786d0daa472c474a33ffd83a5834af24f82`

Dependency semantics:

**HARD**: downstream capability cannot be meaningfully verified first.

**SOFT**: can be developed independently but integration quality improves with predecessor.

**DATA/SCHEMA**: project/session/persistence state contract dependency.

**UI**: frozen UI state/interaction dependency.

**RISK**: security/performance/runtime uncertainty suggests later sequencing.

**PACKAGING/RUNTIME**: bundled runtime/tool dependency.

## Planned sequence

**W11-01 — Project Lifecycle & Recovery Core** — FTR-001 + FTR-002 + FTR-018 — **COMPLETE / PASS**

**W11-02 — Media Intake Foundation** — FTR-003 + FTR-016 + FTR-018 — **COMPLETE / PASS**

**W11-03 — Album Timeline + Command History** — FTR-004 + FTR-013 + FTR-018 — **COMPLETE / PASS**

**W11-04 — Auto Susun + Track Binding** — FTR-005 + FTR-006 — **COMPLETE / PASS**

**W11-05 — Manual Layer Editor + Templates** — FTR-007 + FTR-011 + FTR-013 — **PLANNING COMPLETE / PASS; T11-W05-01 READY AFTER MERGE**

**W11-06 — Preview + Audio-Reactive Visuals** — FTR-012 + FTR-008

**W11-07 — Animation + Boundary Transitions** — FTR-009 + FTR-010

**W11-08 — Render Readiness Contract** — FTR-017 + FTR-018

**STEP12-AI** — FTR-015 then FTR-014

Conditional/future: FTR-019..023 according to evidence and release need.

## Critical edges

FTR-001 -> FTR-002: autosave/recovery needs stable project lifecycle/path ownership.

FTR-003 -> FTR-004: timeline state needs validated media identities/durations.

FTR-004 + FTR-013 -> FTR-005: Auto Susun must create deterministic album state through official command/history seams.

FTR-003 + FTR-004 -> FTR-006: metadata/artwork binding needs stable tracks and active-track semantics.

FTR-013 -> FTR-007/FTR-011/FTR-014: manual/template/AI mutations must converge on one history mechanism.

FTR-012 + FTR-003 -> FTR-008: reactive preview needs playable/analyzable audio plus preview lifecycle.

FTR-004 + FTR-006 + FTR-009 -> FTR-010: boundary transitions coordinate track state, bindings and animation.

FTR-017 depends on verified project/media/visual/timeline state; external encoder/runtime is STEP 12.

## Why W11-01 first

STEP 10 already proved one thin persistence path. W11-01 extends that seam into the minimum reliable lifecycle needed by every later feature: known-path Save, Save As, Open, dirty state, autosave snapshots and crash recovery. It is high-unlock, offline, deterministic, and does not require Gemini/FFmpeg/provider decisions.

## W11-01 completion

W11-01 dependency unlock is proven and closed. FTR-001 and FTR-002 are verified and may now serve as prerequisites for later waves. FTR-018 remains active cross-cutting work.

W11-02 and W11-03 implementation are complete. W11-03 AC-W11-03-01..20 are ALL PASS and the architecture/UI/trust-boundary drift review is PASS with no material drift. W11-04 dependencies FTR-004/FTR-013 are now verified, but W11-04 implementation remains blocked until ASTRA creates and passes its detailed planning/DoR source-of-truth.

## W11-02 planning checkpoint

Baseline: `main@c791e9bebc30c7db9337f4341cfdd7e421a64b57`.

Features: FTR-003 + FTR-016 + FTR-018 cross-cut.

Planning gate: PASS.

DoR: PASS.

Acceptance: AC-W11-02-01..18.

Serial tasks: T11-W02-01 PASS -> T11-W02-02 PASS -> T11-W02-03 PASS -> T11-W02-04 PASS -> T11-W02-05 PASS -> T11-W02-06 PASS.

Closure: AC-W11-02-01..18 PASS; drift review PASS; W11-02 COMPLETE / PASS.

W11-03 planning baseline: `main@6f296f7cc8e8b81e86bde71f8cd3a32c0d0f1bd2`.

W11-03 features: FTR-004 + FTR-013 + FTR-018.

W11-03 planning/DoR: PASS.

Serial order: T11-W03-01 PASS -> T11-W03-02 PASS -> T11-W03-03 PASS -> T11-W03-04 PASS -> T11-W03-05 PASS -> T11-W03-06 PASS.

W11-03 = COMPLETE / PASS. W11-04 is dependency-unlocked for ASTRA planning; SOL implementation remains blocked pending its planning/DoR gate.

## T11-W03-01 verification

Verified implementation head: `d0ab313bece2e9ef730ee41f417310501214d7b1`.

Windows CI: `37624594282` / #192 PASS; job `112803016531`.

Timeline schema/projection + unified CommandEngine foundation are proven.

105-track deterministic projection and all prior lifecycle/media/frozen UI/package regressions are green.

Evidence: `evidence/T11_W03_01_TIMELINE_COMMAND_ENGINE_EVIDENCE.md`.

Dependency unlock: T11-W03-02 READY. Later W11-03 tasks remain serially blocked.

## T11-W03-02 verification

Verified implementation head: `c505b14488735705401a0ffb6e1bd666dd77a996`.

Windows CI: `37628187263` / #211 PASS; job `112815298762`.

ProjectSession/shared CommandEngine mutation ownership and logical saved checkpoint are proven.

Save -> command -> Undo-to-saved clean; Redo-away dirty; Recovery Accept dirty; Open/New reset history.

W11-02 media import/relink use shared history; passive missing scan remains system reconciliation without false history/dirty noise.

All prior lifecycle/media/frozen UI/package regressions are green.

Evidence: `evidence/T11_W03_02_SESSION_CHECKPOINT_MUTATION_MIGRATION_EVIDENCE.md`.

Dependency unlock: T11-W03-03 READY. Later W11-03 tasks remain serially blocked.

## T11-W03-03 verification

Verified implementation head: `83fd9a0772c72c38a995ccd2609a910692a0e61a`.

Windows CI: `37631324251` / #225 PASS; job `112826044830`.

Validated reorder and enabled-state commands use the shared CommandEngine.

Canonical order remains tracks[]; cumulative boundaries remain derived.

Required audio follows effective enabled usage, including shared-asset behavior.

Missing disabled-only audio no longer blocks readiness; re-enable restores the blocker.

First/middle/last reorder, 105-track deterministic behavior, Save/Close/Reopen, Unicode/spaces and source-byte immutability are green.

Evidence: `evidence/T11_W03_03_TRACK_APPLICATION_CORE_EVIDENCE.md`.

Dependency unlock: T11-W03-04 READY. T11-W03-05..06 remain serially blocked.

## T11-W03-04 verification

Verified implementation head: `96233d99ecf420ac1c3b583c959a63610c709c27`.

Windows CI: `37634883632` / #233 PASS; job `112838360903`.

Frozen Media and Album Timeline surfaces now use the shared track command/history path.

Selection and zoom are session-only and non-dirty.

Global Undo/Redo actions and disabled/enabled states are proven.

One multi-track import is one global UI Undo/Redo step.

Exact empty SCR-002A remains unchanged; permanent Gemini rail remains frozen.

All prior lifecycle/media/package regressions are green.

Evidence: `evidence/T11_W03_04_FROZEN_TIMELINE_HISTORY_UI_EVIDENCE.md`.

Dependency unlock: T11-W03-05 READY. T11-W03-06 remains blocked.

## T11-W03-05 verification

Verified implementation head: `c1df8c4b101d69d3d5b28987efc88aaae0c44ce3`.

Windows CI: `37638091188` / #240 PASS; job `112849492104`.

All four official mutation origins share one runtime-validated command/history contract.

Atomic batch rollback/one-revision/one-Undo and net-zero no-op behavior are proven.

Divergent Redo invalidation and logical saved checkpoint behavior are hardened.

Late Save completion preserves newer dirty work; late Recovery cannot overwrite newer user commands.

128-track / 60-batch / 60 Undo / 60 Redo timeline/history stress is deterministic.

Exact frozen SCR-002A and all prior lifecycle/media/package regressions remain green.

Evidence: `evidence/T11_W03_05_UNIFIED_HISTORY_HARDENING_EVIDENCE.md`.

Dependency unlock: T11-W03-06 READY. W11-04 remains blocked until wave closure.

## T11-W03-06 / W11-03 closure

Verified implementation head: `8464da5bbbff20ff23636a2b4894952949f6d070`.

Windows CI: `37642774190` / #244 PASS; job `112865244896`.

12-track canonical Windows full-flow PASS: import/load -> reorder -> disable -> derived boundary -> Save -> Undo/Redo saved-checkpoint -> process restart/reopen.

128-track live renderer/history scenario PASS in 970 ms.

AC-W11-03-01..20: ALL PASS.

Architecture/UI/trust-boundary drift: PASS — no material drift.

Closure evidence: `evidence/W11_03_WAVE_CLOSURE_EVIDENCE.md`.

Drift review: `evidence/W11_03_ARCHITECTURE_DRIFT_REVIEW.md`.

FTR-004 and FTR-013 are VERIFIED W11-03; FTR-018 cross-cut PASS.

Dependency result: W11-04 may enter ASTRA planning. No W11-04 implementation is authorized until its own planning/DoR gate passes.

## W11-04 planning checkpoint

Baseline: `main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442`.

Dependencies FTR-003/FTR-004/FTR-013 are verified by W11-02/W11-03.

Features: FTR-005 + FTR-006; FTR-013/FTR-018 cross-cut.

Planning/DoR: PASS.

Acceptance: AC-W11-04-01..22.

Serial order: T11-W04-01 PASS -> T11-W04-02 PASS -> T11-W04-03 PASS -> T11-W04-04 PASS -> T11-W04-05 PASS -> T11-W04-06 PASS.

Auto Susun must be deterministic/offline and publish through the existing CommandEngine/CommandBatch seam.

Track binding/default artwork is additive schema-v1; resolved values remain derived.

Existing frozen UI is reused; no new UI prompt/image generation is required now.

W11-05 ASTRA planning/DoR is COMPLETE / PASS; T11-W05-01 is ready after planning merge and later W11-05 tasks remain serially blocked.

## T11-W04-01 verification

Verified implementation head: `706116e2e85b963d0d6570907f70d57a614ef0e6`.

Windows CI: `37649707029` / #252 PASS; job `112889560184`.

Additive schema-v1 album/track binding contract and image-only artwork reference validation are proven.

Pure resolved-track presentation priority + provenance are proven without I/O or state mutation.

Legacy/additive persistence round-trip and no-derived-value-persistence behavior are green.

STEP 10, W11-01, W11-02, W11-03, exact frozen UI and Windows package/smoke/ZIP remain green.

Evidence: `evidence/T11_W04_01_BINDING_SCHEMA_RESOLVER_EVIDENCE.md`.

Dependency unlock: T11-W04-02 READY. T11-W04-03..06 remain blocked.

## T11-W04-02 verification

Verified implementation head: `e2bf67f6bd276748b3852a233873210aae9dfdf4`.

Windows CI: `37653317447` / #268 PASS; job `112901989191`.

Deterministic offline AutoArrangePlan + one auto-susun CommandBatch are proven.

Repeated unchanged run is no-op; stale revision/token and tampered plans reject atomically.

Disabled state, manual bindings, IDs/audio links/source refs remain stable.

128-track core stress is deterministic and all prior lifecycle/media/timeline/frozen UI/package regressions are green.

Evidence: `evidence/T11_W04_02_AUTO_SUSUN_PLANNER_EVIDENCE.md`.

T11-W04-03 verification: implementation head `f2e33b6ec6a08b3d92acbe4963a1cf73c7086825`; Windows CI `37657078199` / #278 PASS; evidence `evidence/T11_W04_03_ARTWORK_INTAKE_BINDING_EVIDENCE.md`.

T11-W04-04 verification: implementation head `ea2b6230af036f9eed05232d5ef0cd96609abb7d`; Windows CI `37659863455` / #283 PASS; evidence `evidence/T11_W04_04_METADATA_DYNAMIC_BINDING_EVIDENCE.md`.

T11-W04-05 verification: implementation head `986e13f186d4dbc6bbb621f77a222fe8d30fa9f4`; Windows CI `37662992589` / #290 PASS; evidence `evidence/T11_W04_05_FROZEN_AUTO_SUSUN_INSPECTOR_UI_EVIDENCE.md`.

Dependency unlock: W11-05 planning PASS; T11-W05-01 READY after planning merge.

## W11-04 completion

Serial tasks: T11-W04-01 PASS -> T11-W04-02 PASS -> T11-W04-03 PASS -> T11-W04-04 PASS -> T11-W04-05 PASS -> T11-W04-06 PASS.

AC-W11-04-01..22: ALL PASS.

FTR-005 + FTR-006: VERIFIED.

Architecture/UI/trust-boundary drift: PASS — NO MATERIAL DRIFT.

Verified implementation head: `fa45534bbad250f5fb0a91f8d636d29fe138a2ae`.

Windows CI `37672986946` / #304 PASS.

**W11-04 COMPLETE / PASS.**

Dependency unlock: W11-05 planning/DoR PASS; SOL T11-W05-01 may begin only after the planning pack is merged.

## W11-05 planning checkpoint

Baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`.

Dependencies: W11-04 COMPLETE / PASS; FTR-013 verified; frozen UI pack already contains required Layer/Template states.

Features: FTR-007 + FTR-011; FTR-013/FTR-018 cross-cut.

Planning/DoR: COMPLETE / PASS.

Acceptance: AC-W11-05-01..25.

Serial order: T11-W05-01 READY_AFTER_PLANNING_MERGE -> T11-W05-02 BLOCKED -> T11-W05-03 BLOCKED -> T11-W05-04 BLOCKED -> T11-W05-05 BLOCKED -> T11-W05-06 BLOCKED -> T11-W05-07 BLOCKED.

Scene/layer state is additive schema-v1, stable-ID, canonical-array-order and CommandEngine-owned.

Templates are local visual configuration only; Try is session-only and Apply is one template-origin atomic history unit.

Frozen SCR-002C/SCR-003A/SCR-003B/DLG-008 are sufficient; no new UI prompt/image generation.

Playback/audio-reactive remains W11-06; animation/transitions W11-07; provider/FFmpeg STEP 12.

W11-06 remains blocked until W11-05 reaches COMPLETE / PASS.