STEP 11 • W11-05

Manual Layer Editor + Templates Charter

ASTRA Planning • COMPLETE / PASS • v1.0

# Operational Charter

# W11-05 — Manual Layer Editor + Templates Charter

Role: ASTRA

Planning baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`

Features: FTR-007 Manual Layer Editor + FTR-011 Template Workflow

Cross-cut: FTR-013 Unified Command History + FTR-018 Error/Offline

Planning status: COMPLETE / PASS

Implementation status: NOT STARTED — only T11-W05-01 may start after this planning pack is merged

UI decision: reuse frozen SCR-002C, SCR-003A, SCR-003B and DLG-008; no new UI prompt/image stage required

## Source authority

This plan is grounded in the repository Product Definition, Product Definition Baseline, UI UX Inventory, frozen Prompt Pack/UI Freeze, Architecture/Code Constitution, W11-04 closure, and the current Feature Registry/Dependency Graph.

Locked product requirements include:

FR-016 Canvas Selection;

FR-017 Layer Transform;

FR-018 Layer CRUD/Reorder;

FR-019 Text Editing;

FR-028 Template Apply;

FR-029 Try/Revert Template;

FR-030 Save as Template;

WF-002 Manual Edit Visual;

WF-006 Template Workflow.

A governance gap was found during planning: the INDEX referenced `10_STEP_11_FEATURE_REGISTRY_DEPENDENCY_GRAPH_WAVE_01_CHARTER_LAGU_FULL_ALBUM_v1_0.docx`, but that DOCX was absent from repository checkout. This planning turn restores that mandatory read path as a clearly labelled reconstruction, not as a claim of byte-identical historical recovery.

## Goal

Create one canonical persistent visual-scene/layer model that the manual editor can mutate and save, then build a local non-destructive template workflow over that same state.

Manual Editor remains the source of truth. Template operations use the same Project State + CommandEngine/history. There is no parallel “template project state” or AI state.

## Locked scope boundary

W11-05 owns:

additive schema-v1 visual scene/layer contracts;

stable layer IDs and canonical layer order;

manual layer selection, CRUD, reorder, transform, visibility/lock;

supported text editing;

deterministic static structural Preview;

local template document/catalog/store;

Try / Revert / Apply / Save as Template semantics;

frozen Layer/Inspector and Template Browser/Try/Save UI wiring;

Windows E2E/stress/drift/evidence closure.

W11-05 explicitly does not own:

real audio-reactive spectrum/waveform evaluation — W11-06;

preview playback, playhead-driven progress, scrub/jump — W11-06;

animation/keyframe execution — W11-07;

boundary transition execution — W11-07;

background video — FTR-019 conditional/later;

concrete Gemini/provider/credential integration — STEP 12;

FFmpeg/FFprobe/render integration — STEP 12/W11-08 ownership.

## W11-05 layer families

The frozen SCR-002C Layer list is authoritative for the W11-05 surface:

Background;

Artwork;

Judul Track;

Artis;

Spectrum;

Progress Bar.

Planning semantics:

**Background**: color/gradient structural layer + common transform/visibility/lock.

**Artwork**: semantic dynamic artwork binding using W11-04 resolver; no per-track value duplication.

**Text**: title/artist/track-number/progress-text/static roles with supported font/alignment/style subset.

**Spectrum**: structural/selectable/transformable layer only in W11-05; audio-reactive analyzer/runtime stays W11-06.

**Progress**: structural/selectable/transformable layer only; playhead evaluation stays W11-06.

## Proposed additive schema-v1 semantics

Field names may be refined by SOL if semantics remain equivalent, legacy schema-v1 projects remain valid, and no destructive migration/schemaVersion bump is required.

ProjectDocument.visualScene?: {
  sceneVersion: 1;
  layers: VisualLayer[]; // canonical back-to-front order
}

VisualLayerBase {
  id: string;           // stable
  kind: "background" | "artwork" | "text" | "spectrum" | "progress";
  name: string;
  visible: boolean;
  locked: boolean;
  transform: ResolutionIndependentTransform;
}

TextLayer {
  role: "title" | "artist" | "track-number" | "progress-text" | "static";
  text?: string;        // static only
  style: SupportedTextStyle;
}

ArtworkLayer {
  binding: "active-track-artwork" | "album-artwork";
}

Layer array order is the canonical z-order. Do not create a second independent z-index authority.

The exact logical coordinate representation must be deterministic and render-resolution-independent; T11-W05-01 must document the chosen logical canvas contract and validation bounds.

## Selection and gesture semantics

Canvas and Layer list select the same stable layer ID.

Selection, hover, active left tab, resize handles and live pointer-drag preview are **UiSession** state and must not dirty Project State.

Continuous transform gestures may preview locally, but gesture end commits exactly one coalesced `manual` transaction.

Locked layers remain selectable; mutations targeting a locked layer reject/no-op except explicit unlock.

Commands reference stable IDs, never transient array positions.

## Manual command family

Expected semantics:

`layer.add`;

`layer.remove`;

`layer.duplicate`;

`layer.reorder`;

`layer.set-transform`;

`layer.set-common`;

`layer.set-text-style`.

All are `manual` origin and use the shared CommandEngine. Remove means remove from project only; it never deletes source media.

## Static Preview boundary

W11-05 must make FR-017 changes visible, but it does not implement W11-06 playback/audio-reactive runtime.

The center Preview deterministically projects `visualScene` using:

selected track when available, otherwise first enabled track as binding context;

W11-04 dynamic title/artist/artwork resolver;

static structural Spectrum and Progress placeholders;

UI-only selection outline/handles.

Renderer must not directly open local files. If real image pixel preview is introduced, it must use a narrow main-owned read-only preview contract. Otherwise, deterministic artwork placeholders are acceptable until W11-06.

## Template document and local catalog

Template is visual configuration, not a project.

Minimum template semantics:

TemplateDocument {
  templateSchemaVersion: 1;
  templateId: string;
  name: string;
  category: TemplateCategory;
  scene: TemplateSafeVisualScene;
  reservedExtensions?: FutureVersionedVisualSections;
}

Frozen categories:

Minimal;

Premium;

Neon;

Ambient;

Classic Album;

Dark;

Light;

Retro;

Motion.

`Semua` is a browser filter, not a stored category.

Built-in templates are read-only package resources. User templates are local main-owned JSON documents resolved through PathService/template-store ports. Renderer receives validated DTOs only. No marketplace/store/network is introduced.

The starter local catalog must be deterministic and exercise all frozen categories; `Minimal Biru` is the canonical frozen selected reference.

## Template safety

Template must never contain:

playlist or track order;

source audio bytes;

album duration;

credentials/provider state;

full ProjectDocument snapshot;

absolute user media paths.

Project-specific media IDs/paths must be stripped or converted to semantic bindings.

The frozen Save Template dialog keeps the visual scope labels:

Layer visual;

style teks;

visualizer;

animasi/transisi.

In W11-05, future sections are included only when canonical Project State for those features exists. The implementation must not fabricate visualizer/animation/transition data just to satisfy the dialog copy.

## Try / Revert / Apply semantics

Coba Template

creates a candidate visual scene against current revision/state token;

remains session-only;

does not change revision, dirty, history or canonical Project State.

Kembali ke Sebelumnya

discards trial candidate exactly;

never touches protected project state.

Terapkan Template

validates the same base revision/state token;

publishes one `template`-origin atomic transaction;

one revision, one Undo/Redo step;

preserves playlist/audio/order/duration/metadata/credentials.

A stale trial/apply rejects atomically and must be restarted.

## Save as Template

writes a validated local template through main-owned storage;

does not dirty the open project by itself;

must be reusable in a second project;

dynamic bindings resolve using the target project;

no implicit destructive overwrite of an existing user template in W11-05.

## Frozen UI mapping

### SCR-002C / UI-IMG-002C

left `Media | Layer | Inspector`;

Layer active;

Background, Artwork, Judul Track, Artis, Spectrum, Progress Bar visible;

selected layer highlighted in list and outlined in Preview;

manual property editing remains in left Inspector;

right rail remains permanent Gemini Agent;

timeline remains the existing Album Timeline.

### SCR-003A / UI-IMG-003A

local Template Browser;

frozen categories;

3–4-column template grid;

`Minimal Biru` selected;

details pane says affected visual/layer/animation/transition scope;

explicit `Urutan track dan durasi tidak berubah.`;

`Coba Template` + primary `Terapkan Template`;

no marketplace/store.

### SCR-003B / UI-IMG-003B

banner `Mode Coba — perubahan belum disimpan ke proyek.`;

preview of candidate;

`Kembali ke Sebelumnya` + `Terapkan Template`;

track count/duration summary unchanged;

must not look committed.

### DLG-008 / UI-IMG-012

title `Simpan sebagai Template`;

name/category/thumbnail;

visual-only scope;

explicit exclusion: track order, audio files, album duration, credentials;

`Batal` + primary `Simpan Template`.

UI stop rule: if implementation needs a state outside frozen 002C/003A/003B/012 plus established shared loading/error patterns, STOP and return to ASTRA/UI governance before creating any new prompt/image or redesign.

## Error / trust policy

unknown layer/property: reject before mutation;

duplicate ID/malformed transform: validation reject;

locked-layer mutation: reject/no-op;

corrupt/incompatible template: reject; project unchanged;

template store read/write failure: no fake success; project unchanged;

stale trial: Apply reject; restart trial;

missing artwork: placeholder/warning; required-audio readiness semantics remain unchanged;

renderer direct fs/process/provider/secrets access: architecture gate FAIL.

## Serial implementation order

**T11-W05-01 — Visual Scene + Layer Schema & Pure Projection**

**T11-W05-02 — Manual Layer Commands + Gesture/History Semantics**

**T11-W05-03 — Template Document + Local Store + Trial/Apply Core**

**T11-W05-04 — Static Scene Preview + Selection/Inspector Projection**

**T11-W05-05 — Frozen Layer + Inspector UI Wiring**

**T11-W05-06 — Frozen Template Browser / Try / Save UI Wiring**

**T11-W05-07 — Wave E2E, Stress, Drift Review & Evidence Closure**

Execution is strictly serial. After planning merge, only T11-W05-01 is READY.

## Stress targets

Closure must prove:

at least 128 visual layers for command/projection/history determinism;

at least 100 local template catalog entries for filter/select/try responsiveness;

no renderer lockup;

no source-media mutation;

no raw credential/provider leakage;

public evidence contains no unsafe raw paths.

## Mandatory regression

Every implementation task preserves:

STEP 10 Save/Reopen;

W11-01 lifecycle/recovery;

W11-02 media intake/relink;

W11-03 timeline/history;

W11-04 Auto Susun/track binding;

exact frozen SCR-002A baseline;

architecture/secrets/portable-path/UI reference gates;

Windows package, packaged executable smoke and portable multi-file ZIP.

## Planning verdict

PASS. W11-05 planning is complete. No new UI prompt/image stage is required. After this planning pack and the governance reconstruction are committed and verified, only T11-W05-01 is authorized next for SOL.

# Serial Task Cards

# W11-05 — Task Cards

Planning baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`

Planning role: ASTRA

Planning gate: PASS

Implementation: NOT STARTED

Serial implementation only.

## T11-W05-01 — Visual Scene + Layer Schema & Pure Projection

Owner: SOL

Priority: P0

Risk: HIGH

Status: READY **only after planning PR merge**

Dependencies: W11-04 COMPLETE / PASS; FTR-013 verified.

Goal:

- establish additive schema-v1 `visualScene` and supported layer contracts;

- define stable IDs/canonical order/logical canvas;

- pure deterministic selected-track scene projection using W11-04 bindings.

In scope:

- background/artwork/text/spectrum/progress structural layer schema;

- transform/common state;

- text roles/style contract;

- legacy schema-v1 round-trip;

- dynamic title/artist/artwork projection;

- no derived value duplication.

Out of scope:

- commands/UI/template store;

- audio-reactive runtime;

- playback/keyframes/transitions;

- Gemini/FFmpeg.

Mandatory proof:

- legacy project compatibility;

- unique/stable layer IDs;

- canonical array order;

- invalid/malformed layer reject;

- pure/offline projection;

- no source mutation;

- prior-wave regression gate.

Exit gate: PASS / VERIFIED before 02 may start.

## T11-W05-02 — Manual Layer Commands + Gesture/History Semantics

Owner: SOL

Priority: P0

Risk: HIGH

Status: BLOCKED

Dependency: T11-W05-01 PASS / VERIFIED.

Goal:

- implement official manual command family over shared CommandEngine.

In scope:

- add/remove/duplicate/reorder;

- transform/common/text style;

- visibility/lock;

- stale guards;

- locked-layer rejection;

- one continuous gesture -> one coalesced history entry;

- 128-layer core stress.

Protected behavior:

- remove never deletes source media;

- duplicate creates new ID;

- command references stable IDs;

- one explicit action = one revision/history unit unless a batch is explicitly required.

Out of scope:

- renderer UI gestures;

- template storage/UI;

- playback/audio-reactive/keyframes/transitions.

Exit gate: PASS / VERIFIED before 03.

## T11-W05-03 — Template Document + Local Store + Trial/Apply Core

Owner: SOL

Priority: P0

Risk: HIGH

Status: BLOCKED

Dependency: T11-W05-02 PASS / VERIFIED.

Goal:

- create reusable visual-only TemplateDocument and main-owned local catalog/store;

- implement try/revert/apply/save semantics without project damage.

In scope:

- versioned template schema;

- frozen categories;

- deterministic starter catalog including `Minimal Biru`;

- built-in read-only resource templates;

- user-template main storage via PathService/store ports;

- session-only trial plan;

- one `template`-origin atomic Apply;

- Save as Template;

- stale/corrupt/incompatible behavior.

Safety:

- no playlist/audio/order/duration/credentials/full project snapshot;

- no absolute user media paths;

- no renderer fs;

- no marketplace/network.

Mandatory proof:

- try non-dirty/no history;

- revert exact;

- apply one history unit;

- stale reject atomic;

- save does not dirty project;

- second-project dynamic binding;

- 100-template catalog stress contribution.

Exit gate: PASS / VERIFIED before 04.

## T11-W05-04 — Static Scene Preview + Selection/Inspector Projection

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED

Dependency: T11-W05-03 PASS / VERIFIED.

Goal:

- make manual layer changes visible without pulling W11-06 runtime forward.

In scope:

- deterministic static structural Preview;

- selected track / first enabled track binding context;

- static spectrum/progress structural placeholder;

- selected-layer overlay projection;

- layer/Inspector view model;

- renderer-safe artwork placeholder/optional narrow main preview seam if strictly needed.

Out of scope:

- play/pause/scrub;

- audio analyzer;

- real waveform;

- animation/keyframes/transitions.

Mandatory proof:

- selection is UI-session/non-dirty;

- transforms/styles visibly project;

- renderer stays fs/process/provider-free;

- responsive projection under large layer set.

Exit gate: PASS / VERIFIED before 05.

## T11-W05-05 — Frozen Layer + Inspector UI Wiring

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED

Dependency: T11-W05-04 PASS / VERIFIED.

UI authority: frozen SCR-002C / UI-IMG-002C.

In scope:

- Layer list and selection sync;

- canvas selection affordance;

- add/remove/duplicate/reorder;

- transform/text/common controls through left Inspector;

- global Undo/Redo;

- permanent Gemini right rail;

- Album Timeline unchanged.

Mandatory proof:

- exact shell hierarchy;

- Layer list contains required frozen items;

- canvas/list same stable selection;

- draft gesture state non-dirty until commit;

- locked behavior;

- no right-side manual Inspector;

- exact SCR-002A regression remains PASS.

Stop rule:

- missing frozen state => STOP / ASTRA UI review.

Exit gate: PASS / VERIFIED before 06.

## T11-W05-06 — Frozen Template Browser / Try / Save UI Wiring

Owner: SOL

Priority: P0

Risk: HIGH

Status: BLOCKED

Dependency: T11-W05-05 PASS / VERIFIED.

UI authority:

- SCR-003A / UI-IMG-003A;

- SCR-003B / UI-IMG-003B;

- DLG-008 / UI-IMG-012.

In scope:

- local category/filter grid;

- selected template detail;

- Try state banner;

- revert/apply;

- Save Template dialog;

- safe scope/exclusion copy;

- no marketplace/network.

Mandatory proof:

- `Urutan track dan durasi tidak berubah.`;

- `Mode Coba — perubahan belum disimpan ke proyek.`;

- Try is not dirty/history;

- Apply uses template-origin history;

- Save excludes protected project data;

- return to editor preserves project/Agent context.

Exit gate: PASS / VERIFIED before 07.

## T11-W05-07 — Wave E2E, Stress, Drift Review & Evidence Closure

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED

Dependency: T11-W05-06 PASS / VERIFIED.

Scope:

- canonical Windows full-flow;

- create/transform/text/reorder layers;

- Save/Reopen + saved checkpoint Undo/Redo;

- Try -> revert;

- Try -> Apply -> Undo/Redo;

- Save as Template -> open another project -> Apply dynamic bindings;

- invalid/stale template rejection;

- 128-layer stress;

- 100-template catalog stress;

- protected-state diff;

- source SHA-256/size/mtime;

- AC-W11-05-01..25 mapping;

- architecture/UI/trust-boundary drift review;

- prior-wave + package/smoke/ZIP regressions.

Closure rule:

- W11-05 closes only if every AC is PASS and no material drift exists.

# Acceptance Matrix

# W11-05 — Acceptance Matrix

Wave: Manual Layer Editor + Templates

Features: FTR-007 + FTR-011; FTR-013/FTR-018 cross-cut

Planning baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`

| ID | Acceptance condition | Planned owner |
| --- | --- | --- |
| AC-W11-05-01 | Legacy schema-v1 project without `visualScene` opens/saves/reopens without semantic loss. | 01/07 |
| AC-W11-05-02 | Optional scene/layer fields validate deterministically; layer IDs are unique/stable; canonical layer array order is z-order. | 01 |
| AC-W11-05-03 | Dynamic title/artist/artwork layer bindings resolve through W11-04 presentation without duplicating current-track values into persisted layer state. | 01/04 |
| AC-W11-05-04 | Layer selection from canvas or Layer list points to the same stable layer ID and remains UI-session/non-dirty. | 04/05 |
| AC-W11-05-05 | Add/remove/duplicate/reorder supported layers are non-destructive and each explicit action is reversible through unified history. | 02/05 |
| AC-W11-05-06 | Layer transform position/size-or-scale/rotation/opacity/anchor-alignment/visibility persists and is visibly projected. | 02/04/05 |
| AC-W11-05-07 | Continuous pointer transform previews locally and commits one coalesced manual history entry at gesture end. | 02/05 |
| AC-W11-05-08 | Locked layer remains selectable but mutation is rejected/no-op until explicitly unlocked. | 02/05 |
| AC-W11-05-09 | Supported text layer font/alignment/style edits validate, persist and remain readable in static Preview. | 02/04/05 |
| AC-W11-05-10 | Spectrum and Progress structural layers can be selected/reordered/transformed without implementing audio-reactive/playhead runtime early. | 01/04/05 |
| AC-W11-05-11 | Save/Reopen persists the canonical visual scene and resets in-memory history cleanly. | 01..07 |
| AC-W11-05-12 | TemplateDocument contains reusable visual configuration only; no playlist, audio bytes, track order/duration, credentials or absolute user media paths. | 03/07 |
| AC-W11-05-13 | Template catalog/store filesystem ownership stays in main via PathService/port; renderer has no direct fs/network/marketplace path. | 03 |
| AC-W11-05-14 | Frozen local category/filter behavior and deterministic starter catalog include canonical `Minimal Biru`. | 03/06 |
| AC-W11-05-15 | Coba Template is session-only: no project revision, dirty flag or history change before explicit Apply. | 03/06 |
| AC-W11-05-16 | Kembali ke Sebelumnya discards trial state exactly and leaves playlist/audio/metadata/order/duration unchanged. | 03/06 |
| AC-W11-05-17 | Terapkan Template publishes one template-origin atomic transaction, one revision and one Undo/Redo step. | 03/06 |
| AC-W11-05-18 | Stale trial/apply revision/state token rejects atomically with no partial visual publication. | 03 |
| AC-W11-05-19 | Save as Template creates a reusable local template without dirtying the project; dynamic bindings resolve correctly in a second project. | 03/06/07 |
| AC-W11-05-20 | Invalid/incompatible/corrupt template is rejected without changing project state or protected project data. | 03/07 |
| AC-W11-05-21 | Frozen SCR-002C, SCR-003A, SCR-003B and DLG-008 hierarchy/copy/safety semantics are preserved; Gemini remains permanent right rail in Main Editor. | 05/06/07 |
| AC-W11-05-22 | Layer/template operations never mutate source audio/image bytes; SHA-256/size/mtime protected-source fingerprints remain unchanged. | 02/03/07 |
| AC-W11-05-23 | Architecture, secret, portable-path and trust-boundary gates pass; no Gemini/FFmpeg/provider integration is introduced. | all/07 |
| AC-W11-05-24 | 128-layer command/projection and 100-template catalog/filter/try scenarios remain deterministic and responsive with no renderer lockup. | 02/03/07 |
| AC-W11-05-25 | STEP 10 + W11-01..04 + exact frozen UI + Windows package/executable smoke/portable ZIP regressions all pass. | 07 |

## Closure rule

Task-level evidence contributes to this matrix but does not close the wave by itself.

W11-05 COMPLETE / PASS requires T11-W05-07 to:

map AC-W11-05-01..25 to final PASS;

attach Windows E2E/stress/source-fingerprint evidence;

record architecture/UI/trust-boundary drift review with no material drift;

preserve all mandatory previous-wave/package gates.

# Definition of Ready

# W11-05 — Definition of Ready

Planning baseline: `main@8f145a6684177286f8bae3bb9c50515d6f5703b7`

Role: ASTRA

Verdict: PASS

| DoR item | Status | Locked decision |
| --- | --- | --- |
| Dependencies | PASS | W11-01..04 COMPLETE / PASS; FTR-013 verified; W11-04 bindings available. |
| Scope | PASS | FTR-007 + FTR-011 plus FTR-013/FTR-018 cross-cut only. |
| Source authority | PASS after governance repair | Master/Product/UI source read; missing STEP11 registry DOCX is restored as an explicitly labelled reconstruction. |
| Schema | PASS | Additive schema-v1 `visualScene`/template contracts; destructive migration/schema bump forbidden without ASTRA. |
| Layer order | PASS | Layer array order is canonical z-order; stable IDs; no parallel z-index owner. |
| Selection | PASS | Selection/hover/gesture preview lives in UiSession and is non-dirty. |
| History | PASS | Manual origin + existing template origin; all Project State mutation through shared CommandEngine. |
| Template safety | PASS | Visual-only; playlist/audio/order/duration/metadata/credentials protected. |
| Template store | PASS | Main-owned local storage through PathService/ports; no renderer fs/network/marketplace. |
| UI authority | PASS | Frozen 002C/003A/003B/012 sufficient; no new UI prompt/image stage required. |
| Preview boundary | PASS | Static structural Preview only; playback/audio-reactive remains W11-06. |
| Future features | PASS | Animation/keyframes/transitions remain W11-07; Gemini/FFmpeg remains STEP12. |
| Trust boundary | PASS | Renderer fs/subprocess/provider/secrets forbidden. |
| Performance | PASS | 128-layer + 100-template deterministic stress required at closure. |
| Task order | PASS | T11-W05-01..07 serial; only 01 may start after merged planning. |
| Acceptance | PASS | AC-W11-05-01..25 defined. |
| Regression | PASS | STEP10, W11-01..04, frozen UI, package/smoke/ZIP mandatory. |

## Governance repair

The repository previously referenced a mandatory STEP 11 registry/dependency DOCX that was missing from checkout. This planning pack includes a reconstruction at the expected path with a visible integrity notice. It is derived from the current normalized registry/dependency Markdown and status/evidence, and is not represented as the original historical byte-identical document.

## Stop triggers

Return to ASTRA instead of broadening SOL scope if any occurs:

a required W11-05 UI state is not representable by frozen SCR-002C/003A/003B/012 or established shared patterns;

schemaVersion bump/destructive migration is required;

a second canonical scene/project/history owner is proposed;

renderer filesystem/subprocess/safeStorage/provider/template-file access is proposed;

template apply needs to mutate playlist/audio/order/duration/metadata/credentials;

real playback/audio-reactive spectrum/waveform becomes necessary;

keyframe/animation/transition execution becomes necessary;

new major framework/high-risk binary/native dependency becomes necessary;

stress evidence requires a material architecture change;

W11-01..04 protected behavior/source-media immutability regresses.

## Authorization after this DoR

After all W11-05 planning documents + reconstructed missing registry DOCX are committed and merged, only T11-W05-01 — Visual Scene + Layer Schema & Pure Projection is authorized for SOL.

T11-W05-02..07, W11-06+, W11-07 and STEP 12 remain blocked.