STEP 06 — Architecture & Technology Decision

Repository compact copy preserving extracted source content for AI handoff. Original artifact hash is recorded in SOURCE_OF_TRUTH_MANIFEST.md.

LAGU FULL ALBUM | STEP 06 ARCHITECTURE & TECHNOLOGY DECISION

LAGU FULL ALBUM

STEP 06 — ARCHITECTURE & TECHNOLOGY DECISION

Modular Monolith • Electron + React + TypeScript • Controlled SoundVisualizer Reuse • CI-First

Field

Decision

Active role

ASTRA

Status

PASS_WITH_PROVISIONAL

Chosen architecture

Modular monolith desktop with ports/adapters and strict process boundaries

Chosen stack

Electron Windows x64 + React + TypeScript strict + retained SoundVisualizer WebGL2 adapter

Project persistence

Versioned JSON project folder; external media references; atomic save/autosave/backups

AI

Gemini-only adapter + OS-protected 0–100 key vault; structured command plans

Render

Dedicated Electron render renderer + external FFmpeg/FFprobe process boundary

Distribution

Installation-free multi-file Windows ZIP; no developer runtime/global PATH

Coding allowed?

NO — STEP 07/08 + documentation-to-repo gate are still required

Next

STEP 07 — Code Constitution & Repository Architecture, only after user says “lanjutkan”

Architecture conclusion — Do not rebuild the visual/render core from scratch, but do not keep the upstream product architecture wholesale. Build a new album-first product shell in TypeScript/React around a narrowly isolated, pinned SoundVisualizer-derived visual engine. Product state, persistence, Gemini, credentials, timeline and render orchestration are owned by Lagu Full Album.

1. Mission, Scope & Evidence Discipline

STEP 06 converts the locked product/UI decisions and STEP 02 discovery into one executable technical architecture. This document makes the architectural choices SOL/AI must follow later; it does not implement features or create the production repository.

VERIFIED = evidence exists in STEP artifacts or reviewed upstream source.

INFERRED = logical conclusion from verified evidence.

PROVISIONAL = reversible choice needing a bounded compatibility/licensing spike.

UNKNOWN/BLOCKED = only used when the missing evidence prevents a safe decision.

Current status — Core architecture is mature enough for STEP 07. Only exact package versions, the exact Windows FFmpeg binary/encoder/license bundle, and the exact Gemini SDK/model remain provisional. They do not change the architecture boundaries.

2. Input Baseline & Integrity

Input

Status

SHA-256

Product Definition

VERIFIED

ea6b86929d233d5345b81de7d66ef786d3cf07a695a48a67381488ab343ebef8

STEP 01 Product Baseline

VERIFIED

fe983f7a2c7645227036f135036a6a6090829fee0cee4d28adfb48502d57906b

STEP 02 Discovery

VERIFIED

5ab575b1ed41afe2867e1ee12a9bede73661c2daffd05f7feacc2da780faf472

STEP 03 UI/UX Revised

VERIFIED

97a06c8a6dfc744d89ec974f8d31afc3ad29099804aed44152b56043bc64727b

STEP 04 UI Design Revised

VERIFIED

eab5fe700acbc4a5006c81f4f6dc6783d86c695972ba52356d08d23dd78707d8

STEP 04 Final UI Reference

VERIFIED

e790850e394e621fd7e8a16ccbedebb973e1ae84df44e09e16ade078e7b2e548

STEP 05 UI Freeze

VERIFIED

65cc18349d8ada1a773d729a3cc18e69784272784e0b6a1579630a5dbf71ee4f

2.1 Upstream technical evidence reviewed

Evidence

Verified fact

Architecture effect

SoundVisualizer @ 4ad449395ec86db3592c1bf105d08022abe966df

Electron app; package baseline uses Electron ^43.6.0; Windows x64 targets; src/main + src/exporter + src/visualizer + tests

Electron is the lowest-risk reuse path; exact upstream SHA must be recorded.

SoundVisualizer visualizer source

Plain JavaScript/WebGL2 modules, including large layers.js/visualizer.js

Do not rewrite immediately; isolate behind typed VisualEnginePort and migrate only where justified.

Upstream packaging

Includes ffmpeg-static ^5.3.0 and native/live-show helpers

Do not inherit package wholesale. Remove unrelated live/native features and replace ffmpeg-static with explicit external-tool packaging policy.

STEP 05 UI Freeze

Permanent right Gemini Agent; left Media/Layer/Inspector; center Preview; bottom Album Timeline

Architecture must preserve these states without redesign for convenience.

3. Baseline & Constraint Extraction

Constraint

Status

Architecture consequence

OS

VERIFIED: Windows 11 V1

Optimize/test/release for Windows 11, not cross-platform parity.

CPU

INFERRED/DECIDED: x64 V1

Matches upstream Windows target and simplest portable packaging. ARM64 is future work, not V1.

Distribution

VERIFIED: portable multi-file ZIP

No installer/runtime requirement; resolve resources relatively; no fixed drive/path.

Offline/online

VERIFIED: offline editor/render, online Gemini optional

Network code isolated; AI failure cannot disable manual workflow.

Workload

VERIFIED: long full albums; target stress 50–100+ tracks / 1–3h

Reference media, lazy/cache policies, separate render process.

Media

VERIFIED: multiple audio + artwork/background + generated visual state → MP4

Typed AssetRef; media probe/relink; final video contract.

UI

VERIFIED/FROZEN: data-heavy editor + permanent Gemini right rail

React product shell, responsive renderer, async boundaries.

External API

VERIFIED: Gemini only, max 100 keys

Provider adapter + CredentialVault; no provider selector.

Secrets

VERIFIED: no plaintext

safeStorage main-process boundary; raw keys never cross IPC.

Recovery

VERIFIED: save/autosave/recovery/missing media relink

Versioned schema, atomic write, backup/recovery index.

Build

VERIFIED: owner should not need local developer setup

GitHub Actions Windows release gate.

Upstream license

VERIFIED: SoundVisualizer root MIT

Controlled reuse allowed in principle with attribution/provenance.

FFmpeg distribution

PROVISIONAL

External tool boundary accepted; exact binary/license build must be validated before shipping.

GPU

INFERRED: WebGL2 acceleration desirable, not a correctness requirement

Preview/render uses Chromium WebGL2; CI may use software path; real GPU performance tested separately.

4. Architecture Drivers

ID

Driver

Why it matters

Priority

ADRIVER-001

Frozen album-first UI must remain responsive

The permanent Gemini rail, preview, Inspector/Media/Layer work rail and Album Timeline cannot freeze during scan/render/network work.

CRITICAL

ADRIVER-002

Reuse the mature SoundVisualizer visual/render foundation

Avoid rebuilding WebGL2 visualizer, FFT, layers/effects, transition primitives and deterministic exporter from zero.

HIGH

ADRIVER-003

Long-project stability

Projects may contain ~50–100+ tracks and 1–3 hours of audio; state, timeline and render must not scale by loading all media fully into memory.

CRITICAL

ADRIVER-004

One authoritative Project State + unified history

Manual and Gemini changes must use the same command/undo/redo path, so AI cannot drift from manual edits.

CRITICAL

ADRIVER-005

Offline-first desktop with optional Gemini

Manual edit/save/preview/render must work without network or Gemini credentials.

HIGH

ADRIVER-006

Secure 0–100 Gemini API key pool

Secrets must be OS-protected, masked, excluded from project/repo/logs, and used for availability/failover rather than quota evasion.

CRITICAL

ADRIVER-007

Portable Windows 11 x64 distribution

User must run from a multi-file ZIP without Python/dev runtime, global PATH or fixed C:/D:/ assumptions.

CRITICAL

ADRIVER-008

Crash-safe save/autosave/recovery/relink

A crash or missing media must not corrupt project state or destroy source media.

CRITICAL

ADRIVER-009

CI-first validation

Build/test/package should be reproducible in GitHub Actions so the owner is not required to install a developer toolchain.

HIGH

ADRIVER-010

Explicit media/tool/license boundary

FFmpeg/ffprobe, upstream code and binary assets require pinning, provenance, notices and an auditable distribution policy.

HIGH

ADRIVER-011

AI-maintainable architecture

New AI sessions need explicit modules, typed contracts, restricted dependencies, ADRs and predictable test seams.

HIGH

ADRIVER-012

No generic NLE/DAW scope creep

Architecture must optimize the album workflow rather than turn into an unrestricted Filmora/Premiere/DAW clone.

HIGH

5. Quality Attribute Scenarios

ID

Stimulus

Condition

Response

Success measure

QA-001 Performance

Drag a layer/slider or move selection

Album with 100 tracks loaded

UI state responds immediately; expensive recompute is deferred/coalesced

Normal UI actions target <100 ms main-thread work; no blocking media probe/render on renderer thread.

QA-002 Responsiveness

Start 1080p render

Editor is open and user changes tabs/selection

Render executes outside editor renderer and streams progress

UI remains interactive; render progress updates at least every ~500 ms–1 s without frame-long stalls.

QA-003 Reliability

Application/process crashes during save

Project has unsaved changes

Last known good project remains readable; autosave is discoverable

No partially-written canonical project file; recovery path shown on next launch.

QA-004 Recoverability

Three source files moved

Project is reopened

Missing refs are detected; user can scan/relink; other metadata remains intact

Unrelated tracks remain editable; relink never deletes source media.

QA-005 Security

A renderer script is compromised or malformed input arrives

App has 100 Gemini keys

Renderer cannot read raw keys, spawn processes or arbitrary-read filesystem

Secrets remain in main-process vault; preload exposes narrow typed methods only.

QA-006 Portability

ZIP is moved to another Windows 11 x64 machine

No Node/Python/FFmpeg is installed globally

App starts and finds bundled resources/tools relatively

No dependency on global PATH or developer runtime.

QA-007 Testability

A command/provider/render adapter changes

CI pull request

Fast unit/contract tests run without real Gemini; Windows smoke validates packaging

Core suite can run deterministically; cloud secrets not needed for ordinary CI.

QA-008 Maintainability

AI session adds a feature

Existing domain modules present

Change occurs through named module/contracts and ADR rules

No direct UI→filesystem/provider/subprocess import; no new circular dependency.

QA-009 Render integrity

Render is cancelled/fails at 67%

Partial output exists

Partial file is not presented as final; retry can use immutable project snapshot

Final file appears only after successful validation and rename.

QA-010 Long workload

100-track, ~3h album metadata is loaded

Media files stay external

Timeline/project model loads metadata/references rather than all decoded audio/video

Memory growth is bounded by caches/current preview windows, not total decoded media duration.

6. Alternative Stack Evaluation

Criteria

Weight

A: Electron + React + TS + retained WebGL2

B: Electron + vanilla JS upstream style

C: Tauri + React/TS + Rust port

Evidence / reason

Fit to frozen UI & interaction

15

5/5

3/5

4/5

React/TS Electron supports the frozen data-heavy desktop UI cleanly; vanilla JS is closer upstream but weaker for explicit state/contracts; Tauri can fit UI but requires porting the retained engine.

Reuse of SoundVisualizer foundation

15

5/5

5/5

1/5

Electron keeps Chromium/WebGL2 and Electron exporter assumptions. Tauri would force the largest rewrite.

Windows portable packaging

12

5/5

5/5

4/5

Electron upstream already packages x64; folder ZIP is straightforward. Tauri is also good but migration-heavy.

Media/render performance fit

12

4/5

4/5

4/5

All can perform; Electron option can reuse proven exporter/renderer process model instead of rewriting.

Maintainability & AI readability

12

5/5

2/5

4/5

TypeScript strict + React components + explicit ports gives strongest contracts; vanilla upstream JS has large mutable modules.

CI/testability

10

4/5

3/5

4/5

Electron/TS has mature unit/component/E2E tooling; Windows-specific render still needs CI spike.

Security boundaries

7

4/5

3/5

5/5

Electron can be secure with contextIsolation/sandbox/narrow preload; Tauri has strong native boundary; vanilla JS increases accidental exposure.

Ecosystem/library fit

5

5/5

4/5

4/5

React/TS + Electron ecosystem fits UI and Gemini adapters while keeping WebGL2.

Startup/runtime footprint

4

3/5

4/5

5/5

Electron is heavier than Tauri; vanilla Electron avoids React overhead but savings are small relative Chromium.

Licensing/distribution manageability

4

4/5

4/5

4/5

Main uncertainty is FFmpeg binary, independent of React. Upstream source is MIT.

Migration/customization cost

4

4/5

5/5

1/5

React/TS shell costs some adaptation but preserves engine; vanilla is cheapest now; Tauri is expensive.

WEIGHTED RESULT

100

455/500 (91/100)

375/500 (75/100)

354/500 (71/100)

Decision tool only; blockers/architecture fit override score.

RECOMMENDATION — Option A — Electron + React + TypeScript + controlled retained SoundVisualizer WebGL2 engine. It preserves the expensive engine work, matches Windows packaging, supports the frozen UI cleanly and gives stronger typed boundaries for AI maintenance. Option B is cheaper short-term but carries upstream monolith/state debt. Option C has good footprint/security but discards too much proven Electron/WebGL/exporter work.

7. Technology Decision Record

Category

Decision

Status

Policy / reason

Desktop runtime

Electron, Windows x64 baseline

ACCEPTED

Stay compatible with selected SoundVisualizer foundation. Baseline evidence uses Electron 43.x; exact version is pinned after STEP 08 compatibility spike. No caret/range in release lockfile.

Language

TypeScript strict for product-owned code

ACCEPTED

Typed commands, project schema, IPC and provider contracts improve AI maintainability. Retained upstream JS is isolated behind typed adapters and can be migrated incrementally, not rewritten blindly.

UI framework

React + TypeScript

ACCEPTED

Frozen UI is state-heavy and component-oriented. Product UI is new and should not copy upstream UI. Exact React version pinned at foundation time.

Renderer build

Vite/electron-vite style three-target build

PROVISIONAL

Use one explicit Electron main/preload/renderer build. Exact tool/package selected after compatibility spike; avoid complex plugin stack.

Visual engine

Controlled retained SoundVisualizer WebGL2 engine behind VisualEnginePort

ACCEPTED

Reuse modes, layer/effect/audio-reactive primitives selectively. No direct UI imports of upstream internals.

State model

Framework-agnostic ProjectSession + typed CommandEngine; React subscribes via useSyncExternalStore-style adapter

ACCEPTED

One live project state and one history path for manual + Gemini changes; avoid duplicating project state in React-specific stores.

Immutable patches

Immer-style forward/inverse patches for command transactions

ACCEPTED

Supports unified Undo/Redo and composite Gemini transactions; exact library version pinned later.

Runtime validation

Zod-style schemas for IPC/project/provider command payloads

ACCEPTED

TypeScript types alone do not validate files/network/IPC. Exact library pinned later.

Project persistence

Versioned JSON project manifest in a project folder

ACCEPTED

Human-readable, diffable, migration-friendly, no DB server. Media stays referenced, not copied by default.

Atomic writes

Atomic temp-write + replace + backup policy; use vetted atomic-write utility or equivalent tested Windows implementation

ACCEPTED

Canonical file must never be partially written. Exact helper decided in STEP 08 after Windows test.

Gemini SDK

Official Google Gen AI JavaScript SDK behind GeminiProviderAdapter

PROVISIONAL

Provider API is isolated. Exact SDK/model version is pinned/verified only at integration STEP 12.

Secret storage

Electron safeStorage in main process; encrypted blobs in userData

ACCEPTED

Uses OS protection without storing plaintext in project/repo; renderer receives only masked metadata.

Networking

Main-process/provider adapter only

ACCEPTED

Renderer cannot call Gemini directly. Manual app workflow requires no network.

Media probe/tooling

FFprobe/FFmpeg CLI behind ToolProcessGateway

ACCEPTED boundary / PROVISIONAL binary

No PATH dependency. Do not inherit ffmpeg-static package. Exact distributable build, encoder and license bundle must pass STEP 08 spike.

Render process

Dedicated hidden Electron render renderer + external FFmpeg child process

ACCEPTED

Separates long deterministic WebGL rendering from editor renderer; enables job cancellation/progress.

Logging

Structured main-process logging via LoggerPort; Pino-style implementation with redaction

ACCEPTED

No raw keys/full prompts; correlation/job IDs. Exact logger package pinned later.

Packaging

electron-builder directory output -> portable multi-file ZIP

ACCEPTED

No installer required for V1. Tools/resources bundled. Application config remains under userData.

Testing

Vitest + React Testing Library + Playwright Electron E2E + synthetic media fixtures

ACCEPTED

Fast deterministic core tests plus Windows packaging/render smoke.

CI

GitHub Actions; Windows-latest is release gate

ACCEPTED

Unit may run cross-platform, but Windows smoke/build/package is authoritative for release.

8. System Context & Trust Boundaries

[USER]

|

v

[React Editor Renderer] -- typed IPC --> [Electron Main / Application Services]

|                                  |      |        |

|                                  |      |        +--> [Gemini Cloud API]  (UNTRUSTED EXTERNAL)

|                                  |      +-----------> [FFmpeg/FFprobe]    (EXTERNAL PROCESS)

|                                  +------------------> [Local Filesystem]   (USER DATA)

|

+--> [VisualEngineAdapter / WebGL2 Preview]

[Electron Main] --> [Hidden Render Renderer / WebGL2] --> [FFmpeg temp output] --> [Validated MP4]

|

+--> [safeStorage encrypted Gemini keys in userData]

+--> [Project JSON / autosave / backups]

[GitHub Actions Windows] --> build / tests / portable ZIP artifact

Trust rules:

- Renderer is not trusted with raw secrets, arbitrary filesystem access or subprocess.

- User media/project files are untrusted input and must be validated.

- Gemini output is untrusted structured data until schema + command validation passes.

- FFmpeg stderr/output is untrusted process output; sanitize before logs/UI.

8.1 Boundary decisions

Electron renderer: contextIsolation=true, nodeIntegration=false; no Electron remote-style broad bridge.

Preload exposes a narrow typed API grouped by project/media/jobs/gemini/preferences; no generic invoke(channel, any) escape hatch.

Local media is exposed to renderer through an allowlisted asset-ID protocol (for example lfa-media://asset/<id>) rather than arbitrary file:// path access.

Main process owns filesystem, subprocess, secret storage and cloud-provider access.

9. Container / Module Architecture

ID

Module

Purpose / owns

Does NOT own

Public contract

Allowed deps

Forbidden deps

Context

Primary errors

MOD-01

Desktop Shell & IPC

Electron lifecycle, windows, secure preload, protocol registration, typed IPC routing

Window/UI domain logic, project mutation rules, Gemini semantics

WindowService, IpcBridge, lfa-media protocol

Presentation contracts, application services

Project/domain internals imported ad-hoc; raw secrets in renderer

Main process

Window/security failures

MOD-02

UI Presentation

Frozen React screens/components and view-only interaction state

Filesystem, subprocess, Gemini SDK, project persistence implementation

UI intents/events, view models

Application facade, ProjectSession subscription

node:fs, child_process, @google/genai, safeStorage

Editor renderer

Presentation errors only

MOD-03

Project Domain

Track, boundary, visual/template, project invariants and schema-level domain types

Widgets, Electron, HTTP, filesystem, FFmpeg

Domain entities/value objects, validation rules

Nothing infrastructure-specific

Electron/provider/tool imports

Shared pure TS

DomainValidationError

MOD-04

Project Session & Command Engine

Live ProjectState, dirty flag, typed commands, transactions, Undo/Redo

Disk writes, provider calls, widget rendering

execute(command), undo, redo, snapshot, subscribe

Domain; abstract app services

Direct FS/network/subprocess

Editor renderer

CommandValidation/Conflict errors

MOD-05

Project Persistence & Recovery

Serialize/migrate/save/autosave/backups/recent recovery records

UI or Gemini policy

load/save/autosave/migrate/recovery candidates

Domain schema, FileSystemPort, PathService

Renderer filesystem access

Main process service invoked by IPC

Persistence/ProjectFormat/Migration errors

MOD-06

Media Asset & Relink

Import references, probe metadata, fingerprints, thumbnail requests, missing-media scan/relink

Visual rendering logic, Gemini

importAssets, probe, scanRelink, resolveAsset

ToolProcessGateway, PathService, JobRuntime

UI-specific state

Main + workers

Missing/Unsupported/Probe errors

MOD-07

Visual Engine Adapter

Typed facade around retained SoundVisualizer WebGL2 visual/layer/effect/transition engine

Project persistence, Gemini, filesystem policy

loadVisualState, previewFrame, applyVisualState, serializeVisualState

Retained engine internals only

UI reaching retained internals directly

Preview renderer + render renderer

VisualEngineError

MOD-08

Album Timeline & Template Application

Track cumulative boundaries, transition rules, non-destructive template mapping

Raw file I/O or UI

computeTimeline, applyTemplate, boundary commands

Domain, command engine

Infrastructure imports

Pure TS/editor renderer

Timeline/TemplateValidation errors

MOD-09

Render Orchestrator

Preflight, immutable render snapshot, output collision, render lifecycle, final validation

UI widgets, raw visual internals

preflight, startRender, cancel, retry, validateOutput

JobRuntime, VisualEnginePort, ToolProcessGateway, PathService

Direct provider/secret access

Main + render renderer + tool subprocess

RenderPreflight/RenderFailed/Cancelled

MOD-10

Job Runtime

Job IDs, progress, cancellation, timeout, retry policy and stale-result rejection

Domain-specific render/Gemini decisions

startJob, cancelJob, emitProgress

Worker/process primitives

UI state ownership

Main process/workers

JobCancelled/Timeout

MOD-11

Gemini Agent Application

Context shaping, command schema, risk classification, plan preview payload, structured command validation

Raw API keys, direct ProjectState mutation bypass

planFromPrompt, validatePlan, classifyRisk

GeminiProviderPort, Domain command schemas

SDK/safeStorage/FS/subprocess

Main for provider call; editor for command apply

AgentPlan/Validation errors

MOD-12

Gemini Provider & Credential Vault

0–100 masked key metadata, encrypted secret storage, health/failover, provider invocation

Project file, UI rendering, command application

listMaskedKeys, import, test, enable, remove, generateStructuredPlan

safeStorage, Google adapter, PreferencesStore

Expose raw keys via IPC/log

Main process only

Auth/RateLimit/Unavailable/SecretStore

MOD-13

Path, Settings & Preferences

Resolve resources/userData/cache/logs/tools/temp; user settings/recent project prefs

Project domain state, secret plaintext

PathService, PreferencesStore

Electron app paths, filesystem

Hardcoded drive paths elsewhere

Main process

Config/Path errors

MOD-14

Observability & Error Mapping

Structured logs, redaction, error codes, correlation IDs, user-safe error mapping

Business decisions

LoggerPort, ErrorMapper

Low-level sinks

Secret/prompt/raw full path logging

Main-centric

UnexpectedError mapping

10. Dependency Direction

UI Presentation

|

v

Application Facades / Use Cases

|

+--> ProjectSession / CommandEngine ---> Project Domain

|                                      ^

|                                      |

+--> Ports / Contracts ----------------+

^

|

Infrastructure Adapters in Electron Main

- Persistence / FileSystem

- Media probe / ToolProcess

- Gemini Provider / Credential Vault

- Logging / Paths / Preferences

- Render Orchestrator

Retained SoundVisualizer code is behind VisualEngineAdapter and is NOT a general dependency.

Domain code never imports React, Electron, filesystem, provider SDK or FFmpeg.

No UI component may call filesystem, safeStorage, Gemini SDK or child_process directly.

No raw upstream visual-engine internal is imported by arbitrary UI/application modules.

Infrastructure implements ports; application/domain do not depend on infrastructure details.

Circular imports between top-level modules are forbidden and must be checked automatically.

11. State Ownership

State

Owner

Lifetime

Persistence

Mutation rule

Notes

Current Project State

ProjectSession

Open project session

Project manifest + autosave

Mutable only via CommandEngine

UI reads/subscribes; Gemini plans must become commands

Dirty/Saved Revision

ProjectSession

Open session

Derived + save revision metadata

CommandEngine/save acknowledgement

Persistence updates savedRevision only

Selection / active track/layer/boundary

UiSessionStore

Editor window

Not in canonical project by default

UI actions

May optionally persist last workspace selection later; not project truth

Panel sizes/tabs

UiSessionStore

App session / optional preference

Preferences only if useful

UI

Never mixed with album domain

Album Timeline derived cache

TimelineService

Project session

Recomputed; not authoritative

Project commands invalidate

Derived from tracks/boundaries

Render job

RenderOrchestrator/JobRuntime

Job lifetime

No canonical persistence; recovery records may note interrupted render

Render lifecycle only

Immutable input snapshot

Gemini conversation/context

GeminiAgentSession

Editor session

Do not persist full prompts by default

Gemini rail

No secrets/media bytes; compact context only

Gemini key pool metadata

CredentialVault

Application lifetime

Encrypted key blobs + non-secret metadata in userData

Vault only

Never inside project

Provider health/backoff

CredentialVault

Application session

Non-secret status may persist

Provider adapter

Resettable, not user content

Autosave/recovery index

PersistenceService

Across restarts

userData + project autosave folder

Persistence only

References project autosaves

Recent projects

PreferencesStore

Across restarts

userData preferences

Project Hub

Paths normalized through PathService

Thumbnail/probe cache

MediaCache

Cache lifetime

userData/project cache

Media service

Disposable/rebuildable

12. Command, Event & Data Flows

Import audio

UI Impor Audio → application use-case → MediaAssetService validates paths → JobRuntime probes with ffprobe → asset metadata refs returned → ProjectSession executes AddTracks composite command → derived timeline updates → autosave scheduled → UI updates.

Manual layer edit

Inspector control → typed SetLayerProperty command → domain validation → ProjectSession transaction/patch → VisualEngineAdapter receives new visual state for preview → dirty revision increments → UI/history update.

Gemini low-risk edit

Gemini rail prompt → main GeminiAgent builds sanitized project context → GeminiProviderAdapter chooses one healthy key → structured plan JSON → runtime schema validation → low-risk command set returned → editor applies one composite transaction through CommandEngine → result/Undo shown.

Gemini high-impact edit

Prompt → provider structured plan → validate IDs/commands → risk classifier marks high-impact → DLG-006 preview → optional DLG-007 destructive confirmation → editor applies one composite transaction → single Undo step.

Save/autosave

ProjectSession snapshot + revision → PersistenceService runtime-validates → write temp/atomic replace + backup policy → save acknowledgement updates saved revision. Autosave writes separate recovery file and never overwrites last-good canonical file directly.

Open/recovery

Project Hub → load manifest in main → schema/version validate → migrate copy in memory → verify asset refs → return snapshot/recovery status → ProjectSession starts. Incompatible data offers read-only/autosave/backup rather than destructive repair.

Missing media relink

Open/preview detects unresolved AssetRef → MediaAssetService scans user-selected folder in background → candidate scoring by name/size/duration/fingerprint → user applies matched links via RelinkAssets command → source files untouched.

Render

UI Render → preflight in RenderOrchestrator → resolve output collision/storage/missing media → freeze immutable project snapshot → dedicated render renderer loads VisualEngineAdapter → frame/progress stream → FFmpeg subprocess encodes/muxes temporary .partial → ffprobe validates duration/streams/resolution → atomic move to final output → success event.

Cancel render

UI cancel → JobRuntime cancellation token → stop frame production → terminate FFmpeg gracefully then force-kill after timeout → keep/delete temp per policy → mark cancelled, never final.

13. Thread / Process Model

Execution context

Owns / may do

Must NOT do

Editor renderer process

React UI, ProjectSession, CommandEngine, derived timeline, VisualEngine preview adapter, UI-only state

Filesystem, safeStorage, Gemini HTTP, child_process, long scanning/rendering

Electron main process

Window lifecycle, typed IPC, persistence, paths, jobs, media orchestration, Gemini provider/vault, logging

Heavy frame rendering on event loop; project mutation bypassing CommandEngine

Worker threads

Hash/fingerprint, large directory scan filtering, thumbnail/image CPU tasks when measured useful

UI mutation or secret ownership

Hidden render renderer process

Deterministic WebGL visual rendering from immutable snapshot

Edit live ProjectSession or interact with UI widgets

FFmpeg/FFprobe child processes

Probe/encode/mux/validate under ToolProcessGateway

Read arbitrary commands from Gemini/UI; receive unsanitized shell command strings

Network async in main

Gemini provider calls with abort signal/backoff

Block renderer or expose raw key

13.1 Cancellation / stale result semantics

Every long operation gets jobId + cancellation token.

UI ignores progress/results whose jobId no longer matches the active job/session revision.

Cancel render stops new frames, asks FFmpeg to exit, then force-kills after a bounded timeout if required.

Retry render starts from a fresh immutable project snapshot; it does not resume from an unvalidated partial MP4.

Directory scan/hash/probe jobs are cancellable and may return partial non-authoritative results only when explicitly modeled.

14. Job / Retry / Idempotency Policy

Operation

Retry

Idempotency rule

Failure/cancel behavior

Media probe

Yes, bounded

Read-only; safe to repeat

No project mutation until successful result is applied.

Relink folder scan

Yes

Read-only candidate discovery

Partial matches are explicit; unresolved refs remain unresolved.

Project save

Automatic limited

Snapshot+revision; repeated same revision yields same serialized content

Canonical file not replaced until complete validated write.

Autosave

Yes

Writes separate recovery version

Never destroys last-good canonical project.

Gemini request

Bounded (max small attempt count)

No project mutation occurs during provider request

Transient rate/network may try next healthy key sequentially; no parallel quota spraying.

Gemini command apply

No blind retry

Composite transaction has command/transaction ID

Validation failure applies nothing; applied transaction is undoable.

Render

User-triggered retry

Input snapshot immutable; final publish only once validation passes

Partial output remains .partial/non-final.

15. Project Persistence & Data Model

15.1 Project folder

<Project Folder>/

project.lfa.json              # canonical source of truth

autosave/

project.autosave.<rev>.json

backup/

project.<timestamp>.json

cache/                        # disposable; thumbnails/probe cache

.lfa/

recovery.json               # non-secret recovery metadata

Source media stays at original user paths by default.

No Gemini API key, provider secret, raw prompt transcript or bundled media is required inside project.lfa.json.

15.2 Core project schema (conceptual)

Section

Key content

schemaVersion / projectId

Migration routing and stable project identity.

projectMeta

Name, createdAt, updatedAt, artist/default metadata.

canvas

Width, height, FPS, aspect; V1 output defaults.

assets

Asset IDs with original path reference, optional relative path, size/mtime/duration/fingerprint metadata.

tracks[]

Stable track ID, order, source asset, title/artist, duration, artwork override, per-track visual override.

boundaries[]

Stable IDs between adjacent tracks, transition type/duration/easing.

visualState

Product-owned serializable layer/effect/template state compatible with VisualEngineAdapter.

templateBinding

Template ID/version + applied visual settings; never playlist/audio credentials.

renderDefaults

MP4 settings defaults, output policy; no absolute forced output path.

history

NOT persisted as unlimited command stack in V1; save canonical state, not fragile runtime history.

15.3 Media reference / relink fingerprint

Store original normalized path for convenience plus stable Asset ID.

Store non-secret evidence such as file size, modified time, duration/codec metadata and an optional bounded fingerprint (for example hash of head/tail chunks) rather than hashing gigabytes on every open.

Relink scoring uses filename/size/duration/fingerprint; user confirmation is required when ambiguous.

15.4 Save safety

Serialize from an immutable ProjectSession snapshot and validate against runtime schema before writing.

Write to same-volume temporary file, flush/close, then atomic replace policy; preserve last-good backup before destructive migration.

Migrations operate on a copy/in-memory object; opening a newer unsupported schema never overwrites the original.

Autosave is separate from canonical save and is advertised on next launch only if newer/valid.

16. Path / Config / Secret Strategy

Concern

Decision

App resources

Resolve through PathService from process.resourcesPath in packaged build; repo-relative only in dev.

Bundled tools

resources/bin/<tool>; never global PATH and never hardcoded drive.

User settings/logs/cache

Electron app.getPath('userData') subfolders.

Projects

User-selected folder; recent-project metadata stored separately in userData.

Temp render

PathService chooses writable temp on same/output volume when needed; .partial naming is explicit.

Gemini raw keys

Encrypt/decrypt only in main CredentialVault using Electron safeStorage; encrypted blobs in userData.

Gemini masked metadata

Label, suffix, enabled/health/last-tested may be persisted without secret value.

Example configs

Never contain real API keys; use placeholders that cannot be mistaken for secrets.

17. Error Taxonomy & Logging

Code family

Category

User behavior

Log level

E-DOM-*

Domain validation/conflict

User-safe explanation; command not applied

WARN

E-PROJ-*

Project parse/schema/migration/persistence

Recovery/read-only/backup options

ERROR

E-MEDIA-*

Missing/unsupported/probe/relink

Keep project intact; allow relink/remove reference

WARN/ERROR

E-TOOL-*

FFmpeg/ffprobe spawn/exit/timeout

Show actionable render/media error; capture sanitized stderr tail

ERROR

E-RENDER-*

Preflight/render/validation/cancel

Never label partial as final; retry from immutable snapshot

ERROR/INFO

E-GEMINI-AUTH

Invalid/disabled key

Mark key unhealthy; manual app unaffected

WARN

E-GEMINI-RATE

Temporary limit

Backoff and optionally fail over to next healthy key within capped attempts

INFO/WARN

E-GEMINI-NET

Network/provider unavailable

Stop AI request; editor stays usable

WARN

E-SECRET-*

OS secret-store failure

Disable credential operation; do not fall back to plaintext

ERROR

E-CANCELLED

User cancellation

Normal state, no scary error

INFO

E-UNEXPECTED

Unclassified defect

Safe generic UI + correlation ID; sanitized log

ERROR

17.1 Logging policy

Structured log record: timestamp, level, code, correlationId, optional jobId/projectId hash, module, safe message, safe context.

Redact API keys, Authorization headers, full provider payloads, full prompt text and secret-store blobs.

Default logs avoid full absolute media paths; prefer asset ID + basename or hashed path.

FFmpeg stderr is truncated/sanitized; raw stack traces are diagnostic log content, not primary user UI.

Keep bounded rotating logs; 'Export diagnostic' can be added later only with explicit redaction review.

18. Gemini / Provider Architecture

Gemini Agent UI

-> prompt + selected project context IDs

-> GeminiAgentService (main)

-> ContextBuilder (sanitized, no media bytes by default)

-> CredentialVault selects one healthy enabled key

-> GeminiProviderAdapter -> Google Gen AI API

<- structured JSON plan

-> runtime schema validation

-> command allowlist + ID validation + risk classification

<- PlanPreview / LowRiskCommandSet

-> ProjectSession CommandEngine (renderer)

-> one transaction / one history entry

Gemini never receives direct filesystem, shell, FFmpeg, secret-vault or arbitrary tool execution capability.

Provider output is untrusted data until schema validation and command allowlist checks pass.

High-impact plans must go through frozen DLG-006/DLG-007 flows.

Failover is for availability: sequential healthy-key selection, transient backoff, bounded attempts; no parallel requests to defeat service limits.

Manual editor/render remains functional when all keys are invalid, limited or offline.

19. Media / External Tool Architecture

ToolProcessGateway is the only process-spawn owner. Arguments are passed as arrays, never composed as shell command strings.

FFprobe returns JSON for duration/streams/codec checks. MediaAssetService validates and normalizes the result.

FFmpeg writes to controlled temp/.partial outputs and emits progress through parsed machine-readable progress when available.

Exact FFmpeg Windows build/encoder is PROVISIONAL. The release must record source URL/vendor, version, configure/license information, checksum and notices.

Do not use upstream ffmpeg-static npm package in the final product unless a later reviewed ADR explicitly supersedes this decision.

Native upstream live-capture/lighting/SMTC/OSC/stream-server features are not part of V1 architecture and should not be carried into the product by default.

20. Undo / Redo / Transaction Model

All user-visible project mutations use typed Command objects; load/migration is the only initialization exception.

CommandEngine creates forward + inverse patches and increments project revision.

Continuous slider/drag gestures may emit preview state, but commit one coalesced transaction at gesture end to avoid hundreds of undo steps.

Gemini plan application is a CompositeCommand and becomes one undoable transaction unless product UX explicitly splits it.

Commands reference stable IDs, not array positions, so track reorder does not invalidate later commands.

Persistence saves state snapshots, not executable command history. Undo history is session-local in V1.

21. Test Architecture

Layer

What is tested

Typical tools / policy

Pure unit

Domain invariants, timeline boundaries, template safety, commands/inverse patches, Gemini risk classifier, schema/migrations

Vitest; no Electron/network/filesystem.

Contract

Project persistence port, VaultPort, GeminiProviderPort fake, ToolProcessGateway fake, IPC payload validation

Vitest + temp fixtures.

Component

Frozen screen states, accessibility semantics, disabled/error states, permanent Gemini rail

React Testing Library.

Electron integration

Preload allowlist, renderer security config, file protocol, safeStorage fake/real Windows smoke

Playwright Electron + targeted integration tests.

Render golden

Synthetic 5–10 s project → MP4; ffprobe checks video+audio streams, 1080p, fps, duration tolerance; cancellation

Windows CI; deterministic fixtures.

Packaging smoke

Launch portable folder artifact on clean windows-latest; create/open/save project; no global runtime

Windows release workflow.

Stress/scheduled

100-track project; long render/relink scans; memory/progress/cancel

Scheduled/nightly, not every PR.

Real Gemini

Optional protected integration only; never required for normal PR CI

Dedicated test key in CI secret only if owner enables it.

22. Build / CI / Portable Packaging Contract

Pull Request:

install from exact lockfile

-> lint / typecheck / architecture fitness

-> unit + component + contract tests

-> Windows Electron smoke (selected)

-> no release publish

Main / Release Candidate:

Windows-latest clean checkout

-> exact install

-> tests

-> build main/preload/renderer

-> copy audited bundled tools/resources

-> electron-builder --dir (win x64)

-> package folder as Lagu-Full-Album-<version>-windows-x64-portable.zip

-> launch/smoke from extracted folder

-> render synthetic MP4 fixture

-> generate checksums + THIRD_PARTY_NOTICES + UPSTREAM metadata

-> upload CI artifact

No installer is required for V1; no auto-updater is included.

Code signing is PROVISIONAL/optional for public distribution because it introduces certificate/cost decisions; unsigned internal portable builds do not block engineering.

Artifact must not require system Node, npm, Python or globally installed FFmpeg.

23. Security Architecture

Threat / trust issue

Control

Malicious/corrupt project JSON

Runtime schema validation, version gate, bounded data sizes, migration on copy, read-only recovery option.

Malicious media/path

Asset allowlist, normalized path handling, no shell interpolation, ffprobe timeout, custom renderer protocol by asset ID.

Renderer XSS/compromise

contextIsolation, nodeIntegration=false, narrow preload, no raw key/filesystem/process access, CSP policy in STEP 07/08.

Gemini prompt injection/provider output

Provider cannot execute tools; structured allowlisted commands only; risk preview/confirmation.

Secret leakage

safeStorage main-only; masked IPC; log redaction; secret scanning in CI.

Subprocess injection

spawn executable + argument array; no shell=true; centralized ToolProcessGateway.

Overwriting user output

Preflight collision dialog; default auto-rename; partial/final distinction.

Project/source-media loss

Non-destructive refs; templates never delete source; backups/autosave/relink.

24. Dependency & License Governance

Every runtime dependency must have owner/reason, exact version lock, license/provenance and update policy.

Default allow: MIT/BSD/Apache-2.0/ISC. MPL/LGPL need review. GPL/AGPL/SSPL or restricted binary assets require explicit ASTRA review before distribution.

No duplicate library for the same job without a written reason/ADR.

Retained SoundVisualizer source must record exact upstream SHA, file/module scope, local changes and preserve MIT notice.

Create UPSTREAM.md + THIRD_PARTY_NOTICES.md in STEP 08 foundation before any release artifact is called distributable.

Security-critical updates may trigger an out-of-band dependency update but must still run full CI.

25. Architecture Decision Records

ADR

Decision

Status

Reason

ADR-001

Modular monolith + ports/adapters

ACCEPTED

One desktop product; explicit domain/application/infrastructure boundaries without microservices.

ADR-002

Electron x64 desktop runtime

ACCEPTED_WITH_VERSION_PROVISIONAL

Best reuse path for SoundVisualizer/WebGL2/exporter and portable Windows. Exact Electron pinned after foundation spike.

ADR-003

React + TypeScript strict product UI

ACCEPTED

Frozen data-heavy UI benefits from typed components and contracts; upstream UI is intentionally not reused.

ADR-004

Versioned JSON project folder

ACCEPTED

Readable, migration-friendly, no database server; media referenced externally.

ADR-005

ProjectSession + CommandEngine + inverse patches

ACCEPTED

Manual/Gemini share one mutation/history path; composite operations become one undo transaction.

ADR-006

Dedicated render renderer + external FFmpeg process

ACCEPTED_WITH_BINARY_PROVISIONAL

Keeps editor responsive and reuses WebGL2 exporter; exact FFmpeg distribution/encoder requires evidence.

ADR-007

Gemini behind provider port; 100-key encrypted vault

ACCEPTED

Gemini-only V1, safeStorage, masked metadata, capped failover; no key in project/renderer.

ADR-008

Installation-free multi-file ZIP + centralized PathService

ACCEPTED

No PATH/dev runtime/hardcoded drive; binary resources resolve relative to app resources.

ADR-009

CI-first Windows build/test/package

ACCEPTED

Owner need not install toolchain; Windows-latest is release authority.

ADR-010

Controlled SoundVisualizer extraction, not blind fork UI

ACCEPTED

Retain engine/export primitives under typed facade; remove live/VJ/network/native features not needed.

ADR-011

Secure Electron renderer boundary

ACCEPTED

contextIsolation on, nodeIntegration off, narrow preload; custom media protocol maps asset IDs, not arbitrary filesystem paths.

ADR-012

No SQLite/database for V1 project source of truth

ACCEPTED

JSON is sufficient and lowers migration/recovery complexity; caches may use simple files only.

26. Architecture Risk Register

ID

Risk

Probability

Impact

Detection

Mitigation / fallback

ASTRA revisit trigger

R-ARCH-001

SoundVisualizer retained modules resist typed isolation or assume old UI globals

MEDIUM

HIGH

STEP 08 adapter spike/build failures

Wrap only needed engine; copy exact upstream SHA; fallback: extract narrower primitives or build component replacement

If >2 days spike cannot render one retained visual mode inside new shell

R-ARCH-002

FFmpeg distributable build/license posture is unsuitable

MEDIUM

HIGH

License inventory + Windows render spike

Do not use ffmpeg-static; select auditable external build/encoder or alternative mux path

If no acceptable MP4/H.264 distribution route before foundation release

R-ARCH-003

100-track/3h projects cause memory or UI slowdowns

MEDIUM

HIGH

Synthetic 100-track profiling

Reference media; windowed thumbnail/cache; derived timeline; separate render process

If idle editor > target memory or timeline interaction >100 ms

R-ARCH-004

Electron renderer accidentally gains Node/secret/process access

LOW

CRITICAL

Security tests/lint/IPC review

contextIsolation, nodeIntegration false, narrow preload, restricted imports

Any raw fs/child_process/safeStorage import in renderer

R-ARCH-005

Gemini returns invalid/unsafe command plan

MEDIUM

HIGH

Schema validation/negative tests

Allowlisted command schema + ID validation + risk preview; never execute arbitrary code/tools

Any provider payload bypasses CommandEngine

R-ARCH-006

Autosave/save corrupts file after crash/power loss

LOW-MEDIUM

CRITICAL

Fault-injection save tests

Atomic temp/replace, backups, schema validation, recovery index

Any test leaves canonical file unreadable

R-ARCH-007

Render preview and final output diverge

MEDIUM

HIGH

Golden fixture comparison

Same VisualEngine state serialization in preview/render; immutable snapshot

Repeated deterministic fixture differs materially

R-ARCH-008

Portable ZIP depends on machine PATH/runtime

MEDIUM

HIGH

Clean Windows VM/CI smoke

Bundled tools/resources via PathService; no Python/Node install requirement

Artifact fails on clean Windows runner/user machine

R-ARCH-009

AI key failover drifts into quota-circumvention behavior

LOW

HIGH

Provider policy tests/log review

Sequential availability failover, capped retries/backoff; no parallel spraying

Logic rotates keys solely to defeat service limits

R-ARCH-010

Architecture grows into generic NLE complexity

MEDIUM

HIGH

ASTRA review on module/screen additions

Album domain and frozen UI as scope boundary; no generic clip/plugin framework

Feature request requires new generic NLE abstraction/surface

27. Architecture Fitness Checks

ID

Rule

How checked

FIT-001

Presentation packages cannot import node:fs, child_process, Electron main APIs, safeStorage or provider SDK.

ESLint restricted imports / architecture test

FIT-002

Domain packages cannot import React, Electron, filesystem, HTTP/provider SDK or FFmpeg adapters.

dependency-cruiser or equivalent

FIT-003

Only ToolProcessGateway module may import child_process/spawn.

static import rule

FIT-004

Only Gemini provider adapter may import official Gemini SDK; only CredentialVault may touch safeStorage.

static import rule

FIT-005

No hardcoded drive-letter absolute paths in product code/tests except explicit path fixtures.

grep/lint pattern + code review

FIT-006

No plaintext API-key-shaped strings in repo/log fixtures.

secret scanner

FIT-007

No circular module dependency across top-level modules.

dependency graph check

FIT-008

All project files pass runtime schema validation and migration tests before becoming ProjectSession state.

unit/contract tests

FIT-009

All project mutations outside load/migration must flow through CommandEngine.

API visibility + architecture tests

FIT-010

Electron BrowserWindow uses contextIsolation=true, nodeIntegration=false; preload surface is allowlisted.

security test

FIT-011

Render writes .partial/temp first and only publishes final after validation.

render contract test

FIT-012

Any file > ~500 lines or high cyclomatic complexity is a review signal, not automatic failure; split by responsibility when it harms ownership.

lint/report + ASTRA review

28. Bounded Spike Plan

Spike

Question

Scope

PASS criterion

If FAIL

SPIKE-001

Can selected SoundVisualizer engine run behind a typed adapter inside the new React/Electron shell?

STEP 08 isolated foundation branch/worktree; one retained visual mode + one layer + audio-reactive synthetic input.

Preview renders and updates without importing old upstream UI/global controller; smoke test runs on Windows CI.

If fail: narrow extraction to renderer primitives or replace only the blocked engine part; ADR-010 revisited.

SPIKE-002

Can dedicated render renderer produce a valid 10 s MP4 on Windows CI with an auditable FFmpeg package?

Synthetic tone + generated background; 1080p30; cancellation and ffprobe verification.

Artifact contains video+audio, correct duration/resolution; cancel leaves no final output; exact binary provenance/license recorded.

If fail: change encoder/binary distribution, not product UI/domain.

SPIKE-003

Does Electron safeStorage work reliably in installation-free ZIP across restart on Windows?

Store two fake keys; restart process; decrypt; test masked IPC only.

Raw value never reaches renderer/log; decrypt succeeds after restart on same Windows profile.

If fail: evaluate Windows Credential Manager/DPAPI adapter while preserving VaultPort.

SPIKE-004

Can 100-track project metadata remain responsive without decoding all media?

Synthetic 100-track manifests + thumbnails/probe cache; timeline selection/reorder benchmark.

Normal command/selection path remains under responsiveness target and memory is bounded.

If fail: introduce stronger virtualization/cache limits without changing project schema.

Spike rule — These are evidence probes for STEP 08/implementation planning, not permission to start feature coding now. Results may change only the affected PROVISIONAL ADR unless they reveal a fundamental blocker.

29. Final Architecture Decision

Area

Final decision

Architecture style

Single desktop modular monolith with ports/adapters; no microservices, broker or plugin framework in V1.

Desktop/UI

Electron x64 + React + TypeScript strict; product UI is new and follows frozen reference.

Visual foundation

Pinned SoundVisualizer-derived WebGL2 engine isolated behind VisualEnginePort; controlled extraction.

Live state

ProjectSession in editor renderer; CommandEngine is the only mutation/history path.

Infrastructure

Electron main owns filesystem, secrets, network, tool processes, paths, jobs and persistence.

Render

Immutable project snapshot → dedicated render renderer → FFmpeg/FFprobe external process → validated MP4.

Data

Versioned JSON project folder; referenced external media; atomic save/autosave/backups/relink.

AI

Gemini-only structured plan adapter; safe 0–100 key pool; no arbitrary tool execution.

Secrets

Electron safeStorage; raw values main-only; never in project/repo/log.

Portable

electron-builder directory output zipped; resources/tools relative via PathService.

CI

GitHub Actions; Windows-latest build/package/render smoke is release gate.

Provisional

Exact Electron/build-tool versions; exact FFmpeg Windows binary/encoder/license; exact Gemini SDK/model.

Blockers

NONE for STEP 07. Coding remains blocked by process until STEP 07/08 and repo documentation gate.

30. STEP 06 Acceptance Checklist

Criterion

Result

Inputs STEP 00–05 read/reconciled

PASS

Architecture drivers traceable

PASS

One primary stack chosen

PASS

Module ownership/public contracts clear

PASS

Dependency direction clear

PASS

State ownership clear

PASS

Thread/process model clear

PASS

Job/cancel/retry/idempotency clear

PASS

Error/logging strategy clear

PASS

Project persistence/recovery clear

PASS

Portable path/config/secret strategy clear

PASS

Gemini/provider boundary clear

PASS

External media/tool boundary clear

PASS

Undo/transaction boundary clear

PASS

Test/CI strategy clear

PASS

Portable packaging strategy clear

PASS

Security/trust boundaries clear

PASS

Dependency/license governance clear

PASS

ADR register complete

PASS

Risk register complete

PASS

Fitness checks defined

PASS

Unverified claims labeled

PASS

STEP 07 handoff executable

PASS

FINAL STEP 06 GATE — PASS_WITH_PROVISIONAL — the architecture core is locked and ready for STEP 07. The provisional items are bounded implementation/provenance details, not alternative architectures.

31. HANDOFF STEP 06 → STEP 07

Field

Handoff

Project

Lagu Full Album

Step selesai

STEP 06

Status

PASS_WITH_PROVISIONAL

Baseline/source version

SoundVisualizer discovery baseline SHA 4ad449395ec86db3592c1bf105d08022abe966df; exact foundation baseline rechecked in STEP 08.

Product definition version

STEP 01 Product Definition Baseline v1.1 + original Product Definition.

UI Freeze version

STEP 05 UI Freeze v1.0; Final UI Reference v1.1.

Discovery decision

ADOPT_STRONG_BASE via controlled SoundVisualizer extraction/adaptation.

Chosen architecture

Electron modular monolith with ports/adapters and strict renderer/main/render-process boundaries.

Chosen technology stack

Electron x64 + React + TypeScript strict + Vite-style build + retained WebGL2 adapter + JSON project + safeStorage + FFmpeg/ffprobe tool boundary.

Accepted ADR

ADR-001, 003, 004, 005, 007, 008, 009, 010, 011, 012; ADR-002/006 accepted with bounded version/binary provisional details.

Provisional ADR

Exact Electron/build versions; FFmpeg Windows binary/encoder/license; Gemini SDK/model.

Module map location

This DOCX §9 + MODULE_MAP.md in STEP06 pack.

Dependency rules

UI→application/contracts→domain; infrastructure implements ports; retained engine only through adapter.

State ownership summary

ProjectSession owns live project/dirty/history; UiSession owns selection/layout; main owns jobs/vault/preferences/recovery index.

Thread/process/job model

Editor renderer responsive; main orchestration; workers for scan/hash; hidden render renderer; FFmpeg child; all long jobs use jobId/cancel.

Persistence/project format

Versioned project.lfa.json + autosave/backup/cache folders; external AssetRefs; atomic writes; no secrets.

Path/config/secret

Central PathService; userData for settings/logs/vault; safeStorage encrypted keys; no drive hardcodes/global PATH.

AI/provider boundary

Gemini-only adapter; structured JSON commands; schema/allowlist/risk classification; manual editor unaffected by AI failure.

External tool/media boundary

ToolProcessGateway only; ffprobe/ffmpeg via arg arrays; exact binary package requires STEP 08 evidence.

Test/CI architecture

Vitest + RTL + Playwright Electron + synthetic render fixture; Windows-latest release authority.

Portable packaging

electron-builder directory output → multi-file x64 ZIP; no installer/runtime dependency.

Security/license constraints

contextIsolation/nodeIntegration off; secret redaction; UPSTREAM + THIRD_PARTY notices; no ffmpeg-static inheritance.

Architecture fitness rules

FIT-001..012 in this document.

Known risks

Upstream isolation, FFmpeg provenance, long-project memory, render parity, secret/renderer boundary.

Known unknowns

Exact package versions and exact audited FFmpeg distribution bundle; GPU performance on representative hardware.

Blocked items

None for STEP 07.

Decisions STEP 07 MUST NOT change without review

Frozen UI; chosen stack; module/dependency direction; ProjectSession/CommandEngine; JSON persistence; secure Gemini vault; external-tool boundary; portable contract.

Exact next task

Write Code Constitution & Repository Architecture. Define package/folder ownership, import rules, naming, max-responsibility rules, test layout, docs/source-of-truth layout, upstream provenance, CI folder/workflows and handoff rules. Do NOT implement features.

Evidence/locations

This DOCX + LAGU_FULL_ALBUM_STEP06_ARCHITECTURE_HANDOFF_PACK_v1_0.zip.

Instruction to STEP 07 — Susun Code Constitution & Repository Architecture berdasarkan keputusan STEP 06. Jangan mengganti stack, module boundary, dependency direction, persistence contract, UI freeze, atau portable contract tanpa bukti dan review ASTRA. Buat aturan yang membuat SOL/AI lain dapat memodifikasi repo secara konsisten dan mencegah duplikasi/monolit/coupling.

32. Owner Summary

Arsitektur dipilih sebagai aplikasi desktop Electron yang modular. UI baru dibuat dengan React + TypeScript, sementara bagian visualizer/render yang matang dari SoundVisualizer dipertahankan hanya melalui adapter yang jelas. Ini memberi jalan tercepat tanpa membawa seluruh kompleksitas VJ/live app upstream.

State proyek dan Undo/Redo menjadi satu jalur untuk edit manual maupun Gemini. Filesystem, API key, Gemini network, FFmpeg dan pekerjaan berat tidak berada di komponen UI. Render berjalan terpisah dari editor agar aplikasi tetap responsif.

STEP 07 sudah dapat dimulai. Coding tetap belum boleh dimulai sampai Code Constitution, Repository Foundation, seluruh planning/UI reference dan handoff benar-benar masuk repository dan gate pra-coding PASS.

Software Factory ASTRA + SOL V2 | Architecture Baseline v1.0 | 06 Oktober 2026