ASTRA / SOFTWARE FACTORY V2

# FULL-ALBUM-LAGU

W11-06 — PLAYBACK AUDIO NYATA & SPECTRUM REAKTIF

FINAL PLANNING v1.0 · 8 Oktober 2026 (WIB)

Windows 11 x64 · Electron · React/TypeScript · UI Bahasa Indonesia

Produk: Lagu Full Album | W11-05 25/25 AC PASS, merged PR #51 / main@9cb78dd9 | Wave ini adalah perencanaan; belum bukti fitur audio sudah bekerja.

# DOKUMEN SUMBER-OF-TRUTH — W11-06

Isi: 1. Charter & keputusan arsitektur; 2. 7 task serial; 3. 20 acceptance criteria; 4. Definisi kesiapan (DoR).

Aturan eksekusi: W11-06 task implementasi hanya setelah DOCX dan seluruh dokumen planning ini digabung ke main. T01 dimulai secara terpisah; pengujian Windows wajib sebelum tiap tugas berikutnya.

# BAB I — Charter dan Batasan Teknis

# ASTRA W11-06 — Playback Audio Asli dan Spectrum Reaktif (Final Charter v1.0)

Role: ASTRA planning. Status: FINAL PLANNING / DoR to be assessed; no SOL code before planning merge. Baseline: main@9cb78dd9b8dd8ccb1b84705eb3d231ff9c4dc967. W11-05: COMPLETE / 25 AC PASS / merged PR #51 (Windows CI #557 PASS).

Features: FTR-012 Playback Preview and Navigation; FTR-008 Real Audio-Reactive Visuals. Out of scope: W11-07 motion/transitions, W11-08 render preflight, STEP12 FFmpeg/MP4 and Gemini provider.

Source-of-truth: Product Definition + current UI references + STEP 06/07 + W11-05 closure. Full final companion DOCX at docs/source-of-truth/planning/current/15_STEP_11_W11_06_PLAYBACK_SPECTRUM_CHARTER_LAGU_FULL_ALBUM_v1_0.docx.

## 1. Locked delivery

An imported/validated local album can audibly Play, Pause and continue through enabled ordered tracks; previous/next and seeking follow one deterministic album clock. Real FFT uses decoded playing audio, not random/demo bars. Progress and active metadata/artwork derive from that same clock. Playback controls and analyzer are UI-session only and never mark the project dirty. Source files stay read-only. The portable Windows 11 x64 Electron test build must prove this on real MP3 and WAV sound files and recover gracefully from missing/unsupported media. Completion of this wave is NOT MP4 output.

## 2. Frozen UI decision — reuse approved 002B / 002C / 002D

The approved Final UI Reference v1.1, whose embedded real images were inspected, already shows Play/Pause button position, prev/next, volume slider, timecode, progress strip, visual spectrum and timeline playhead in the existing editor. Preserve left Media/Layer/Inspector, middle Preview, right permanent Gemini and bottom Album Timeline. No new window, toolbar or independent player shell.

Stop policy: implement a fully functional internal Stop/reset/revoke command, called on close/new/open/relink/transport reset; no additional visible Stop button is introduced in this wave. If a visible Stop action is later mandated, STOP for new UI governance before drawing it. Play/Pause toggle reuses the existing central control. Seek uses the existing ruler/playhead or approved track-boundary area; introducing a new scrub slider/handle outside existing reference requires stop/approval. No UI image generation is needed for this bounded wave as currently scoped.

Error and loading copy must reuse approved existing shared status/warning patterns. Do not claim static visual samples are actual FFT until audio is running. Artwork and time labels must be honest.

## 3. Single state/clock owner

ProjectDocument.tracks and mediaAssets remain canonical; projectAlbumTimeline derives enabled order and cumulative timing. A pure total/known-prefix mapper converts album time to one enabled track and local position via half-open [start,end) intervals. Invalid, negative, Infinity, NaN, unresolved timing or media not-ready reject with explicit result, and album-end is a distinct finished result. Disabled tracks never play. Track selection vs playing track are two ephemeral UI-session projections, not a second persisted playlist.

Player state values: idle / ready / loading / playing / paused / seeking / finished / blocked / error, with generation ID and project ID on every async operation. Only one current generation may publish state or resume audio. Media.currentTime is primary playback clock; RAF is visual sampling scheduling, not another time authority. Pause freezes progress; Stop releases media and resets spectrum; playback resumes at correct local time.

## 4. Trust and data protection

Electron main owns source media, path identity, file checks, asset grants and lifecycle. Proposed design: private scoped app-owned media protocol or equivalently audited main-owned bounded byte stream with required Range handling; finalized under T11-W06-02 safety acceptance. Renderer requests a typed asset ID or opaque short-lived grant, never arbitrary paths. Disallow traversal, symlink escape, cross-project IDs, expired tokens, invalid byte ranges and unbounded whole-file IPC buffers. No source edits, disk writes, ffmpeg shelling, network/cloud, safeStorage/keys in renderer. Failed/unreadable/corrupt codec must show blocked error, not play a fake sample. Probe metadata ≠ decoder support; actual packaged Windows MP3/WAV decoding is required and other formats remain unverified until proven.

## 5. Audio → real visual contract

Use one playing HTMLMediaElement with a WebAudio MediaElementAudioSourceNode→AnalyserNode graph, or an equivalent measured verified adapter, without decoding hours of audio into RAM. FFT bars reflect only actual decoded audio energy and respond to test 440Hz tone/silence. No random bars, hardcoded heights, demo waveform or silent fake success in active playback. Render within existing spectrum/progress layer transform/visibility/z-order. Throttle sample publishing for Windows resources. Define pause/silence/stop behavior explicitly; avoid stale analyzer frames. Live FFT cannot automatically stand in for future deterministic offline MP4 spectrum: that belongs to STEP12 render design.

## 6. Proposed bounded implementation order

01: pure typed playback contract + pure album time map tests. 02: main-owned secure media gateway + real codec smoke. 03: single playback state machine with generation guards, Play/Pause/Stop/Seek/Next/Prev. 04: real WebAudio FFT and progress runtime, sine/silence test. 05: frozen transport/timecode/timeline/visual wiring. 06: 128-track load, race and resource hardening. 07: genuine Windows listening/E2E, fingerprints, no-dirty, portable ZIP, drift/DoD and closure. Every task is individually verified; only one task proceeds at a time.

## 7. Non-negotiable gates

• W11-05 completion and merge are verified; W11-06 formal DOCX/charter/DoR/20 AC/task cards must be committed to main before coding.

• No newly required UI state outside 29 frozen references; if a new design is necessary, stop for prompt and user image approval and final UI DOCX.

• Windows CI original tools/checks, prior-wave regressions, source SHA-256/size/mtime, safety/recovery and packaged executable smoke PASS after each implemented task.

• Never mark W11-06 COMPLETE without real MP3/WAV playback and real FFT on packaged Windows. Provider/MP4/motion remain future gates.

# BAB II — Kartu Tugas Implementasi

# W11-06 — Final Serial Task Cards (ASTRA v1.0)

Dependency: W11-05 merged. Execution: only one task after approved ASTRA charter+DOCX+DoR merge; T11-W06-01 then 02..07 strictly serial. Every later task remains BLOCKED until predecessor CI/evidence PASS.

| Task | Exact deliverable | Mandatory negative/positive tests | Scope gate |
| --- | --- | --- | --- |
| 01 | Pure typed playback transport state/clock mapping, no UI/main process | enabled/disabled, gaps, unknown media duration, exact boundary, 128 tracks, NaN/Infinity/negative, exact end, no mutations | T01 PASS unlocks 02 |
| 02 | Main-owned scoped media stream/protocol, Range, security & codec discovery | real packaged Windows MP3/WAV decode, 206/416, token revocation, traversal/symlink, expired/cross-project grants, large-source bounded memory | T02 PASS unlocks 03 |
| 03 | One controller for Play/Pause/Stop/Seek, Next/Previous; async generation guards | duplicate ended, double play, stale load/seek, relink, project switch/close/sleep, decoder error, no ghost audio or dirty | T03 PASS unlocks 04 |
| 04 | True decoded-audio AnalyserNode FFT and live progress | 440Hz tone and silence, pause/stop/mute/seek, low FPS, canvas transform/z-order, no demo-reactivity | T04 PASS unlocks 05 |
| 05 | Wire controls into existing frozen UI, timecode and timeline playhead | selected vs playing track, errors, no new Stop button, no 29-reference drift, Gemini permanent, no additional UI shell | T05 PASS unlocks 06 |
| 06 | 128-track stress, rapid transitions, memory/cancel/recovery hardening | 100 stop/start cycles, large files, unsupported decoder, fast seek, sleep/resume, fingerprints and history stability | T06 PASS unlocks 07 |
| 07 | Windows end-to-end, 20-AC closure, packaged portable build | real audible MP3/WAV, multi-track progression, spectrum tone/silence, no-dirty, immutable source, exact reference screenshots, older wave regressions, portable smoke/ZIP | Wave COMPLETE only if all 20 AC PASS |

Task 01 canonical owner: pure framework-independent code in src/core/domain/ with direct tests/unit. Reuse projectAlbumTimeline, never introduce a second project schema, store, transport command owner, or renderer timers. Avoid modifying app shell for T01.

Task 02 security decision: app-private main-owned scheme must be auditable before any renderer media access; no file:// or renderer-provided user path.

Task 05 freeze rule: existing Play/Pause, Previous/Next, timecode, volume, progress and timeline positions from approved UI-IMG-002B/002D; no visible Stop control. Missing new UI state => stop and return to ASTRA/user.

# BAB III — Matriks Penerimaan 20 AC

# W11-06 — Final 20-AC Acceptance Matrix (ASTRA v1.0)

Planning gate: Approved charter/DOCX and merged main required before SOL Task01. Implementation: NOT STARTED; every row below is NOT TESTED, not PASS. Measurement tolerances for audio clock drift/seek convergence/performance must be recorded from Windows baseline during T02–T03, not invented now.

| ID | Verification target | Status |
| --- | --- | --- |
| AC-W11-06-01 | No audio / disabled / missing audio correctly blocks playback | NOT TESTED |
| AC-W11-06-02 | Effective playback track order derives from ProjectDocument via projectAlbumTimeline | NOT TESTED |
| AC-W11-06-03 | Album boundaries/time derived only from canonical timeline; no separate persisted playlist | NOT TESTED |
| AC-W11-06-04 | Real packaged Windows MP3 and WAV Play/Pause/Stop audible and truthful | NOT TESTED |
| AC-W11-06-05 | Seek inside track and across exact boundaries is deterministic | NOT TESTED |
| AC-W11-06-06 | Ended advances once, skipping disabled tracks | NOT TESTED |
| AC-W11-06-07 | Title/artist/artwork follow playing track from W11-04 resolver | NOT TESTED |
| AC-W11-06-08 | Timecode/progress follows audio clock; Pause freezes; seek updates | NOT TESTED |
| AC-W11-06-09 | True FFT responds to 440Hz tone and silence; no random demo bars | NOT TESTED |
| AC-W11-06-10 | Playback never modifies revision, dirty flag, Undo/Redo or autosave | NOT TESTED |
| AC-W11-06-11 | Corrupt/missing/unsupported codec errors are non-destructive | NOT TESTED |
| AC-W11-06-12 | Main media gateway rejects arbitrary path, traversal, stale/cross-project asset grant | NOT TESTED |
| AC-W11-06-13 | Byte Range behavior bounded and validated; no giant IPC base64 | NOT TESTED |
| AC-W11-06-14 | Stale load/seek/ended events cannot revive old project audio | NOT TESTED |
| AC-W11-06-15 | Stop, close, relink, new/open/recovery all release media resources | NOT TESTED |
| AC-W11-06-16 | Spectrum/Progress preserve canonical layer transforms/visibility/z-order | NOT TESTED |
| AC-W11-06-17 | Approved frozen UI reused, Gemini rail permanent, no unapproved new control | NOT TESTED |
| AC-W11-06-18 | ≥128 tracks and repeated seek/stop with bounded responsive memory | NOT TESTED |
| AC-W11-06-19 | W11-01..05 and architecture/secret/paths/fingerprint regression all PASS | NOT TESTED |
| AC-W11-06-20 | Actual Windows portable playback/FFT E2E and wave drift/DoD PASS | NOT TESTED |

Test matrix: deterministic unit pure-domain mapper, typed IPC/contract, Electron component, real-audio Windows Play/Pause/Seek/Ended/FFT sine vs silence, security revocation/range, 128-track/100-restart stress and source SHA-256/size/mtime. Final CI includes format, TS/lint, architecture/secrets/portable-path/29 UI states, STEP 10 + W11-01..05, app package and Windows portable smoke.

Closure: only when AC01–20 PASS, full DoD and regression PASS on exact PR commit, no material UI/architecture/trust drift, and the user has real playable preview. W11-07 / W11-08 / STEP12 are separate.

# BAB IV — Definition of Ready dan Pengendalian Gate

# W11-06 — Formal Definition of Ready (ASTRA v1.0)

Planning verdict: PASS for T11-W06-01 AFTER final planning merge to main. Current implementation verdict: NOT STARTED. No Task02..07 authorized until serial previous-task gate PASS.

| Gate | Decision | Evidence / limitation |
| --- | --- | --- |
| W11-05 dependency | PASS | PR #51 merged 9cb78dd9b8dd8ccb1b84705eb3d231ff9c4dc967, 25/25 AC and Windows #557 PASS |
| Product scope | PASS | FTR-012+FTR-008 only; W11-07 transitions, W11-08 render readiness and STEP12 Gemini/FFmpeg excluded |
| Technical source-of-truth | PASS pending merge | W11-06 final charter, task cards, 20-AC matrix, this DoR and versioned native DOCX in same planning PR; must be merged before coding |
| UI authority | PASS FOR EXISTING SHELL | Actual 002B/002D images inspected; Play/Pause/Prev/Next/Volume/timecode/playhead/spectrum reuse. No visible Stop button added; internal stop lifecycle only |
| Source ownership | PASS | ProjectDocument + projectAlbumTimeline canonical; UiSession ephemeral state; one CommandEngine |
| Security design | PASS FOR PLANNING | main-owned private scoped stream, no raw path grant, tested Range and revoke at T02; final implementation details require T02 contract/security tests |
| Audio/FFT feasibility | PASS FOR PLANNING | MediaElement + WebAudio Analyser candidate, no fake bars; real packaged MP3/WAV proof is T02/T04 acceptance, not claimed now |
| Determinism | PASS | half-open time maps, explicit invalid/unresolved/end and generation guard |
| Task order | PASS | T01..T07 serial, each fresh Windows CI and evidence |
| Source protection | PASS planning | No source media writes; SHA-256/size/mtime tests at every later task |
| Frozen UI stop rule | PASS | New visible Stop, new slider, new shell/state => STOP for ASTRA/UI prompt and owner approval |
| Previous-wave safety | PASS baseline | No new code yet; all existing checks required at every task |
| Formal implementation start | BLOCKED UNTIL MERGE | Task01 can be authorized only after planning DOCX/charter/DoR are committed and merged to main |

Open technical measurements do not invalidate planning readiness for pure Task01: Windows codec support, actual FFT frequency accuracy, streaming Range limits, latency/memory budgets are explicit task-owned tests and may not be marked verified before real Electron runs. New architecture or UI decisions require ASTRA review.

NEXT: Merge planning-only PR when CI PASS and all docs validated, then create dedicated SOL T11-W06-01 feature branch; no coding before that.