# STEP 11 — W11-04
Auto Susun + Track Binding

ASTRA Planning Charter v1.0 • Lagu Full Album

| Planning baseline | main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442 |
| --- | --- |
| Features | FTR-005 Auto Susun Album + FTR-006 Artwork/Metadata/Dynamic Track Binding |
| Cross-cut | FTR-013 Unified Command History + FTR-018 Error/Offline |
| Planning gate | PASS — DoR PASS; AC-W11-04-01..22 defined |
| Implementation authorization | T11-W04-01 only; T11-W04-02..06 serially blocked |

Source-of-truth planning bundle. Existing frozen UI remains authoritative; no new UI prompt/image stage is required unless implementation proves a required state is missing.

# W11-04 — Auto Susun + Track Binding Charter

Role: ASTRA

Planning baseline: main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442

Features: FTR-005 Auto Susun Album + FTR-006 Artwork/Metadata/Dynamic Track Binding

Cross-cut: FTR-013 Unified Command History + FTR-018 Error/Offline

Planning status: COMPLETE / PASS

Implementation status: NOT STARTED

UI decision: reuse frozen UI; no new UI prompt/image stage is required now

## Goal

Make an imported album structurally useful through one deterministic Auto Susun operation and establish a single track-centric metadata/artwork binding model that future Preview, Visual, Transition and Render waves can consume.

## Locked boundaries

Auto Susun is offline and deterministic; it is not Gemini/AI/cloud.

Canonical order stays ProjectDocument.tracks[].

Existing track.enabled state is preserved.

One Auto Susun apply = one CommandBatch, origin auto-susun, one revision, one Undo/Redo step.

Manual metadata/artwork overrides must survive Auto Susun.

Binding/display values are resolved dynamically; derived values are not persisted merely because they were computed.

Artwork is optional visual media (required=false) and missing artwork alone must not block required-audio readiness.

No source audio/image mutation.

No Manual Layer Editor, Templates, Preview Playback, Transitions, Keyframes, Render, Gemini provider, credential vault, FFmpeg/FFprobe, or persistent Undo history.

## Proposed additive schema-v1 contract

ProjectDocument.albumPresentation?: {
  defaultArtworkAssetId?: string;
}

ProjectTrack.binding?: {
  titleOverride?: string;
  artistOverride?: string;
  albumOverride?: string;
  yearOverride?: number;
  artworkAssetId?: string;
}

The implementation may refine names, but not semantics, without returning to ASTRA.

Artwork references must point to kind=image assets. Unknown artwork asset IDs are invalid project references; missing artwork files are availability problems, not broken referential identity.

## Resolved track presentation

A pure resolver such as resolveTrackPresentation(project, trackId) must return value + provenance without I/O or mutation.

Priority:

title: manual override -> audio metadata title -> track.title -> filename stem;

artist: manual override -> audio metadata artist -> neutral empty fallback;

album: manual override -> audio metadata album -> project.name;

year: manual override -> audio metadata year -> undefined;

track number: audio metadata track number -> current canonical 1-based position for display only;

artwork: per-track artwork -> album default artwork -> placeholder/undefined.

Provenance should distinguish manual override, audio metadata, track fallback, album default and placeholder.

## Deterministic Auto Susun algorithm

Stable ordering priority:

positive audio metadata trackNumber;

leading numeric media filename token;

normalized filename/title;

original canonical index, with stable track ID only as final total-order tie break.

Rules:

no filesystem/network access in the planner;

no async completion-order dependence;

disabled tracks stay disabled;

track IDs, audio links and source references remain stable;

repeated Auto Susun on unchanged input is idempotent/no-op;

stale plan revision/state token rejects atomically;

no duplicate persisted order list.

## Artwork intake

Supported baseline static artwork: PNG, JPEG/JPG, WebP.

selection/validation remains main-owned;

renderer never reads filesystem;

external image is referenced, never rewritten;

imported artwork is required=false;

import+bind performed as one user operation should be one atomic history step;

relink should reuse W11-02 identity/high-confidence patterns instead of inventing a second relink engine.

## Frozen UI mapping

Existing frozen/current surfaces are sufficient:

Top toolbar: Auto Susun Album;

Left rail: Media;

Left rail: Inspector;

Bottom: Album Timeline;

Global Undo/Redo;

permanent Gemini Agent right rail stays present but remains provider-disconnected.

Draft form values, selected Inspector control, picker/dialog state and plan-preview state are UI-session state and must not dirty Project State until explicit apply.

Stop rule: if a required W11-04 visual state cannot be represented by the frozen pack, SOL must stop and return to ASTRA/UI governance. No silent redesign.

## Serial tasks

T11-W04-01 — Binding Schema + Resolver Contracts — READY.

T11-W04-02 — Deterministic Auto Susun Planner + CommandBatch — BLOCKED by 01.

T11-W04-03 — Artwork Intake + Binding Commands — BLOCKED by 02.

T11-W04-04 — Metadata Override + Dynamic Binding Integration — BLOCKED by 03.

T11-W04-05 — Frozen Auto Susun + Inspector UI Wiring — BLOCKED by 04.

T11-W04-06 — Wave E2E, Stress, Drift Review & Evidence Closure — BLOCKED by 05.

Only one task may be executed per user turn.

## Mandatory regression gates

Every implementation task must preserve:

STEP 10 save/reopen;

W11-01 lifecycle/recovery;

W11-02 media intake/relink;

W11-03 timeline/history;

exact frozen SCR-002A baseline;

architecture/secret/portable-path checks;

Windows package, packaged executable smoke and portable ZIP.

## Stress target

At least 128 tracks with mixed track numbers, filename numbers, missing metadata, disabled tracks and artwork/default references. Planner/apply/Undo/Redo must remain deterministic and responsive, with no renderer O(n²) lockup.

## Planning verdict

PASS. Once this planning pack is committed to source-of-truth, only T11-W04-01 is authorized for SOL. W11-05+, STEP 12 integrations and all out-of-scope features remain blocked.

# TASK CARDS W11 04 — W11-04 — Task Cards

Planning baseline: main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442

Planning gate: PASS

Serial implementation only.

## T11-W04-01 — Binding Schema + Resolver Contracts

Owner: SOL

Priority: P0

Risk: HIGH

Status: READY

Scope:

additive optional album/track binding schema;

artwork referential validation;

pure resolved track presentation with field provenance;

legacy schema-v1 compatibility;

no UI, no image picker, no Auto Susun implementation.

Mandatory proof:

old project round-trip;

image-only artwork reference validation;

priority/provenance matrix;

no derived-value persistence;

malformed/unknown refs rejected;

prior-wave regression gate.

## T11-W04-02 — Deterministic Auto Susun Planner + CommandBatch

Owner: SOL

Priority: P0

Risk: HIGH

Status: BLOCKED_BY T11-W04-01

Scope:

pure AutoArrangePlan;

stable comparator;

idempotence;

stale plan guards;

one auto-susun CommandBatch;

disabled/manual override preservation;

128-track core stress.

Mandatory proof:

trackNumber -> filename number -> normalized name -> stable tie break;

repeated run becomes no-op;

one batch = one revision/history/Undo;

no partial publish on stale/failure;

source IDs/links unchanged.

## T11-W04-03 — Artwork Intake + Binding Commands

Owner: SOL

Priority: P0

Risk: HIGH

Status: BLOCKED_BY T11-W04-02

Scope:

main-owned PNG/JPEG/WebP selection/validation;

optional image media asset lifecycle;

project default and per-track artwork commands;

atomic import+bind;

cancel/error/relink behavior.

Mandatory proof:

supported/unsupported/cancel;

required=false;

missing artwork nonblocking;

per-track override > album default;

source image bytes unchanged;

one user import+bind = one Undo.

## T11-W04-04 — Metadata Override + Dynamic Binding Integration

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED_BY T11-W04-03

Scope:

explicit metadata override set/clear commands;

resolver integration with current selected track projection;

provenance/status;

relink/metadata refresh behavior;

Save/Reopen/Undo/Redo.

Mandatory proof:

override priority and clear fallback;

draft state is non-dirty;

relink metadata updates derived fallback when not manually overridden;

logical saved checkpoint unchanged.

## T11-W04-05 — Frozen Auto Susun + Inspector UI Wiring

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED_BY T11-W04-04

Scope:

enable frozen Auto Susun toolbar action;

wire selected-track Inspector metadata/artwork controls;

plan/apply/no-op/error state;

Media/Timeline synchronization;

global Undo/Redo;

no Gemini provider calls.

Mandatory proof:

exact frozen hierarchy preserved;

draft form edits non-dirty until Apply;

Auto Susun and manual binding actions use official history;

exact SCR-002A remains PASS.

UI governance:

no new prompt/image generation;

if required state is missing from frozen pack, STOP and return to ASTRA.

## T11-W04-06 — Wave E2E, Stress, Drift Review & Evidence Closure

Owner: SOL

Priority: P0

Risk: MEDIUM

Status: BLOCKED_BY T11-W04-05

Scope:

canonical Windows full-flow;

128-track stress;

artwork missing/relink;

Save/reopen;

Undo/Redo saved checkpoint;

source fingerprints;

AC-W11-04-01..22 mapping;

architecture/UI/trust-boundary drift review;

package/smoke/ZIP.

Closure rule:

W11-04 closes only when every AC is PASS and no material drift exists.

# W11 04 ACCEPTANCE MATRIX — W11-04 — Acceptance Matrix

Wave: Auto Susun + Track Binding

Features: FTR-005 + FTR-006; FTR-013/FTR-018 cross-cut

Planning baseline: main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442

| ID | Acceptance condition | Planned owner |
| --- | --- | --- |
| AC-W11-04-01 | Legacy schema-v1 project without W11-04 fields opens/saves/reopens without semantic loss. | T11-W04-01/06 |
| AC-W11-04-02 | Optional binding/default artwork fields round-trip; artwork refs validate as image assets. | 01 |
| AC-W11-04-03 | Resolved title/artist/album/year/artwork follows locked priority and provenance deterministically. | 01/04 |
| AC-W11-04-04 | Resolver is pure/offline and does not persist derived display values merely because they were resolved. | 01 |
| AC-W11-04-05 | Auto Susun stable comparator produces deterministic recommended order independent of async completion order. | 02 |
| AC-W11-04-06 | Re-running Auto Susun on unchanged state is idempotent/no-op with no revision/history noise. | 02 |
| AC-W11-04-07 | Auto Susun preserves track IDs, audio links, source refs, disabled state and explicit manual overrides. | 02 |
| AC-W11-04-08 | One Auto Susun action = one auto-susun CommandBatch, one revision, one Undo/Redo step. | 02 |
| AC-W11-04-09 | Stale plan/revision/token rejects atomically with no partial project publication. | 02 |
| AC-W11-04-10 | PNG/JPEG/WebP artwork intake is main-owned, optional and source-preserving. | 03 |
| AC-W11-04-11 | Per-track artwork overrides album default; clearing override restores default/placeholder. | 03/04 |
| AC-W11-04-12 | Missing/invalid optional artwork degrades gracefully and does not make required-audio readiness false. | 03/06 |
| AC-W11-04-13 | Artwork import+bind as one user action can be undone/redone atomically. | 03 |
| AC-W11-04-14 | Metadata override Apply/Clear uses manual command history; draft typing stays session-only/non-dirty. | 04/05 |
| AC-W11-04-15 | Relink/refreshed audio metadata changes derived fallback when no manual override blocks it. | 04 |
| AC-W11-04-16 | Save/reopen persists canonical order, explicit overrides and artwork refs/defaults with correct clean/dirty semantics. | 04/06 |
| AC-W11-04-17 | Frozen Auto Susun/Inspector/Media/Timeline wiring preserves shell hierarchy and permanent Gemini rail. | 05/06 |
| AC-W11-04-18 | Global Undo/Redo restores Auto Susun and manual binding semantic state with monotonic revision. | 02..06 |
| AC-W11-04-19 | 128-track stress remains deterministic/responsive with no renderer O(n²) lockup. | 02/06 |
| AC-W11-04-20 | Audio/image source SHA-256, size and mtime remain unchanged across W11-04 operations. | 03/06 |
| AC-W11-04-21 | Architecture, secret, portable-path and trust-boundary gates pass; no Gemini/FFmpeg dependency is required. | all/06 |
| AC-W11-04-22 | STEP10 + W11-01 + W11-02 + W11-03 + exact frozen UI + Windows package/smoke/ZIP regressions all pass. | 06 |

## Closure rule

W11-04 is not COMPLETE because code exists. T11-W04-06 must provide final Windows evidence, map AC-W11-04-01..22 to PASS, and record an architecture/UI/trust-boundary drift review with no material drift.

# W11 04 DOR — W11-04 — Definition of Ready

Planning baseline: main@b89326e99e03ec7a7cd596f3b2c4c7a5338c4442

Role: ASTRA

Verdict: PASS

| DoR item | Status | Locked decision |
| --- | --- | --- |
| Dependencies | PASS | W11-01..03 complete; FTR-003/FTR-004/FTR-013 available. |
| Scope | PASS | FTR-005/FTR-006 plus FTR-013/FTR-018 cross-cut only. |
| Schema | PASS | Optional schema-v1 binding/default fields; no persisted derived display duplication. |
| Auto Susun | PASS | Stable comparator; idempotent; disabled/manual overrides preserved. |
| History | PASS | All mutations through CommandEngine; Auto Susun one auto-susun batch. |
| Artwork | PASS | Static PNG/JPEG/WebP; optional required=false; main-owned validation. |
| Resolver | PASS | Priority/provenance and future active-track consumption locked. |
| UI authority | PASS | Existing frozen pack sufficient; no new prompt/image stage now. |
| Error policy | PASS | stale/cancel/missing/unsupported behavior defined; sanitized errors. |
| Performance | PASS | 128-track deterministic plan/apply/Undo/Redo required. |
| Trust boundary | PASS | no renderer fs/subprocess/provider/secrets; no source mutation. |
| Task order | PASS | T11-W04-01..06 serial; only 01 may start first. |
| Acceptance | PASS | AC-W11-04-01..22 defined. |
| Regression | PASS | prior waves, frozen UI, package/smoke/ZIP remain mandatory. |

## Stop triggers

Return to ASTRA instead of broadening scope if any occurs:

required UI state is missing from frozen pack;

schemaVersion bump/destructive migration becomes necessary;

new high-risk artwork decoder/runtime dependency is required;

baseline Auto Susun requires cloud/AI;

visual layers/templates/transitions become necessary;

renderer filesystem/subprocess/provider access is proposed;

second project-state/history owner is proposed;

128-track evidence requires a material architecture change;

W11-01..03 protected behavior regresses;

source media mutation is proposed.

## Authorization after this DoR

After the complete planning pack is committed, only T11-W04-01 may be executed by SOL. T11-W04-02..06 remain serially blocked.

# ASTRA Gate Verdict

PASS — W11-04 planning is complete.

Only T11-W04-01 Binding Schema + Resolver Contracts is authorized next. No production coding beyond that task is authorized until its gate passes.

If implementation needs a visual state outside the frozen UI pack, STOP and return to ASTRA/UI governance before any new prompt/image or redesign.