LAGU FULL ALBUM

# STEP 11 — W11-02
MEDIA INTAKE FOUNDATION

ASTRA Planning / Wave Charter / Acceptance / Task Breakdown

STATUS: PLANNING COMPLETE / READY FOR SOL AFTER MERGE Dokumen ini hanya merencanakan W11-02. Tidak ada coding fitur media dalam checkpoint ASTRA ini. SOL baru boleh memulai T11-W02-01 setelah seluruh planning package ini masuk ke main.

| Field | Value |
| --- | --- |
| Repository | inoriko920-dev/Full-Album-Lagu |
| Planning baseline | main@c791e9bebc30c7db9337f4341cfdd7e421a64b57 |
| Wave | W11-02 — Media Intake Foundation |
| Feature scope | FTR-003 + FTR-016 + FTR-018 cross-cut |
| Requirement refs | F-002, F-017; FR-005..008, FR-048..050, FR-055..056 |
| Planning role | ASTRA |
| Future implementation owner | SOL |
| UI authority | LFA-UI-REFERENCE-v1.1 / LFA-UI-FREEZE-v1.0 |
| Document version | v1.0 — 07 Oktober 2026 |

Tujuan dokumen: membuat AI/developer lain memahami keputusan data, arsitektur, relink, UI, testing, risiko, dan urutan implementasi sebelum menyentuh kode.

# 1. Ringkasan Eksekutif

W11-02 membangun fondasi pemasukan media yang dapat dipercaya untuk seluruh fitur album berikutnya. Wave ini bukan sekadar membuat tombol “Impor Audio” berfungsi. Targetnya adalah satu pipeline yang sama untuk picker, drag-drop file, drag-drop folder, validasi, metadata, durasi, urutan awal, missing-media scan, dan relink. Semua operasi harus non-destructive, bekerja offline, responsif pada 100+ track, serta tetap mematuhi boundary Electron main/preload/renderer yang sudah dibuktikan W11-01.

Keputusan inti Semua sumber media diperlakukan sebagai referensi project, bukan file yang dikelola/diubah aplikasi. Renderer tidak menjadi pemilik filesystem. Long-running import/probe harus asynchronous, cancellable, observable, dan tidak boleh membuat UI freeze.

## 1.1 Masalah yang diselesaikan

Pengguna memiliki folder berisi puluhan sampai ratusan lagu dan tidak boleh memasukkannya satu per satu.

File bisa memiliki metadata lengkap, sebagian, salah, atau tidak ada sama sekali.

File corrupt/unsupported harus terlihat jelas; aplikasi tidak boleh diam-diam menganggapnya valid.

Urutan awal harus deterministik meskipun probe file selesai dalam urutan asynchronous yang berbeda.

Project yang dibuka kembali harus tahu file mana yang pindah/hilang dan menyediakan relink aman.

Media layer berikutnya (timeline, Auto Susun, preview, render) membutuhkan sumber audio yang sudah tervalidasi.

## 1.2 Hasil akhir wave

Project memiliki media reference yang stabil dan backward-compatible.

20+ dan 100+ audio dapat masuk melalui batch pipeline dengan progress dan cancel.

Metadata/duration tersedia sejauh source mendukung.

Track awal mempunyai ordering deterministik.

Missing audio dan optional asset dibedakan.

Relink file/folder tidak mengubah source media dan tidak melakukan tebakan ambigu.

Frozen UI mempunyai state import/error/missing/relink yang sesuai referensi existing.

# 2. Source of Truth & Keputusan Terkunci

| Sumber | Authority untuk W11-02 |
| --- | --- |
| Master Product Definition | Non-destructive media, 10–100+ audio, metadata/duration, missing/relink, offline, performance, errors. |
| STEP 01 Product Definition Baseline | FR-005..008, FR-049..050, FR-055..056 dan acceptance summary. |
| W11 Feature Registry | FTR-003 + FTR-016 + FTR-018; dependency W11-01 -> W11-02. |
| STEP 06 Architecture | Electron modular monolith; renderer no fs/subprocess; media owner di main infrastructure. |
| Code Constitution | One canonical owner; long work cancellable; no direct renderer filesystem; no premature framework/dependency. |
| Final UI Reference / UI Freeze | 002A/002B/002F/009A/009B dan permanent Gemini right rail. |
| W11-01 Closure | Lifecycle/recovery/path ownership sudah PASS dan tidak boleh diregresi. |

## 2.1 Requirement mapping

| Req | Isi yang dikunci | Wave interpretation |
| --- | --- | --- |
| FR-005 | Import many audio; multi-file + drag-drop file/folder; 20+/100+ dengan status. | Satu MediaIntakeService; picker/drop hanya input adapter. |
| FR-006 | Validasi format/decode/duration; invalid punya alasan visible. | Probe/parser validity + supported codec/container + duration; final encoder compatibility tetap later. |
| FR-007 | Read metadata + fallback. | Title/artist/album/track/year/duration; fallback filename. |
| FR-008 | Initial order metadata track no -> filename no -> filename. | Comparator pure/deterministic; tie-break stable. |
| FR-048 | Offline core. | Tidak ada network/provider dependency. |
| FR-049 | Missing scan; mandatory audio vs optional visual. | Generic media reference required/optional state. |
| FR-050 | Relink file/folder. | Validate replacement first; safe matching; no source modification. |
| FR-055 | Known failures actionable. | Typed public media/relink errors + UI state. |
| FR-056 | Sanitized diagnostics. | Tidak ada secret; hindari path penuh pada evidence/log copy. |

# 3. Analisis Kondisi Repo Saat Ini

| Area | Kondisi sekarang | Implikasi W11-02 |
| --- | --- | --- |
| Project schema | schemaVersion 1; track minimal id/title/sourcePath; passthrough. | Bisa menambah field optional secara backward-compatible; jangan hapus sourcePath. |
| Media infrastructure | Belum ada src/main/infrastructure/media. | Buat owner saat T11-W02-01/02 benar-benar membutuhkan. |
| Renderer Media panel | Masih empty-state dengan tombol Impor Audio. | Wiring dilakukan T11-W02-05 setelah core stabil. |
| ProjectSession | Lifecycle + save + recovery sudah mature. | Media mutation harus masuk jalur state resmi, bukan state paralel. |
| UI reference | Missing-media states sudah approved. | Tidak perlu prompt UI baru / HARD STOP gambar. |
| FFmpeg/FFprobe | Exact integration masih STEP 12. | W11-02 tidak boleh menarik binary/tool packaging lebih awal. |

Kesimpulan gap Repo siap memulai fondasi media, tetapi belum memiliki media domain model, intake service, probe port, native selector, folder discovery, relink service, progress contract, atau media-specific UI state. Karena itu W11-02 harus dimulai dari contract/model, bukan langsung mengaktifkan tombol impor.

# 4. Scope W11-02

## 4.1 Scope IN

Native multi-file audio picker.

Drag-drop file dan folder.

Recursive folder discovery dengan urutan path deterministik.

Canonical-path dedupe di dalam satu batch.

Queue/progress/cancel dengan bounded concurrency.

Existence/readability/format/parser/duration validation.

Metadata: title, artist, album, track number, year, duration, codec/container.

Stable media/track IDs dan relink hints.

Deterministic initial order.

Missing-media scan saat open.

Single relink dan folder relink.

Required audio vs optional visual missing state.

Frozen UI wiring untuk import/error/missing/relink.

Windows 20+/100+ E2E dan evidence closure.

## 4.2 Scope OUT

Cumulative timeline boundaries dan manual reorder (W11-03).

Auto Susun Album (W11-04).

Artwork/background import UI (later wave).

Waveform/FFT/spectrum analysis (W11-06).

Preview playback engine (W11-06).

CommandEngine/Undo-Redo redesign (W11-03).

Gemini/provider/credentials (STEP 12-AI).

FFmpeg/FFprobe executable packaging/integration (STEP 12/tool boundary).

Final render-preflight enforcement (W11-08 + STEP 12 tool integration).

Managed media copy/bundle/cloud sync/recent-library.

# 5. Dependency & Technology Decision

## 5.1 Preferred metadata/probe adapter: music-metadata

Planning memilih music-metadata sebagai kandidat utama untuk adapter metadata/duration Node-side. Pada riset 07 Oktober 2026, npm menampilkan versi 12.0.0, lisensi MIT, Node >=22, dukungan MP3, WAV, FLAC, AAC, MPEG-4/M4A, Ogg/Vorbis/Opus, WMA/ASF, AIFF, dan format lain, serta metadata/duration. Runtime repo juga menggunakan Node 22 sehingga tidak ada mismatch engine utama.

| Kriteria | Keputusan |
| --- | --- |
| License | MIT — layak untuk distribusi sesuai audit dependency/release. |
| Node compatibility | Cocok dengan Node 22 repo. |
| Memory model | File/stream parser; tidak perlu memuat seluruh album ke RAM. |
| Metadata | Title/artist/album/track/year dan tag umum. |
| Format info | Container/codec/bitrate/sample rate/channels/duration bila tersedia. |
| Embedded cover | Disable/skip saat bulk intake agar memory/IO tetap ringan. |
| Boundary | Tidak dianggap sebagai bukti penuh bahwa setiap sample/frame akan decode di final renderer. |

FFmpeg/FFprobe tetap tidak ditarik ke W11-02 Jika implementasi menemukan bahwa requirement intake tidak dapat dibuktikan secara memadai tanpa FFprobe, SOL harus STOP dan memicu ASTRA review. Jangan diam-diam memasukkan binary/tool integration yang source-of-truth masih tempatkan di STEP 12.

## 5.2 Drag-drop Electron

Electron modern menyediakan webUtils.getPathForFile(file). Penggunaan yang direncanakan: preload menerima File dari UI drop, mengambil path melalui webUtils, lalu meneruskan ke main/intake service. Product renderer tidak mengimpor Electron dan tidak memiliki API filesystem.

# 6. Arsitektur Target W11-02

Canonical flow Renderer Media UI -> typed preload -> IPC -> MediaIntakeService -> discovery/probe adapters -> official Project State mutation. Open project -> MissingMediaService -> AssetLocator/RelinkService -> typed result -> ProjectSession/UI.

| Concern | Canonical owner |
| --- | --- |
| Media domain/reference model | src/core/domain |
| Use cases / orchestration | src/core/application/services |
| Ports | src/core/application/ports |
| Typed contracts/error/result | src/core/contracts |
| Picker/folder/probe/relink adapters | src/main/infrastructure/media |
| Composition | src/main/composition-root.ts |
| IPC/preload | existing src/main/ipc + src/preload owners |
| Live project state | src/renderer/state/project-session |
| Frozen presentation | src/renderer/features or app Media/missing UI |

## 6.1 Aturan boundary

Renderer tidak membaca directory, stat file, hash file, atau spawn process.

Preload hanya expose API sempit; tidak expose fs object atau arbitrary path operations.

Main melakukan selection/discovery/probe/relink.

Domain tidak import Node/Electron/music-metadata.

music-metadata berada di adapter infrastructure, bukan domain/application.

Progress events typed; payload evidence/UI tidak membawa path penuh bila tidak diperlukan.

Tidak ada mutable global singleton queue; queue composition-owned.

# 7. Model Data yang Direncanakan

W11-02 menggunakan perubahan additive pada schema v1. Tujuannya menjaga project W11-01 tetap dapat dibuka dan menghindari migrasi destruktif. Karena schema project/track sekarang passthrough, field baru dapat ditambahkan tanpa menghapus sourcePath lama.

| Entity/field | Rencana | Catatan kompatibilitas |
| --- | --- | --- |
| Project.mediaAssets? | Optional array MediaAssetReference. | Old file tanpa field tetap valid. |
| MediaAsset.id | Stable ID. | Tidak tergantung path. |
| kind | audio ¦ image ¦ video. | W11-02 instantiate audio; generic scan dapat mengenali optional fixture visual. |
| required | boolean. | Audio track mandatory = true; visual optional = false. |
| sourcePath | Reference ke source file. | Source tidak dicopy/diubah. |
| fileName / sizeBytes | Relink hints. | Aman untuk matching. |
| fingerprint? | Optional hash/relink hint. | Jangan wajib hash full 100 file jika tidak perlu. |
| availability | ready/missing/invalid/unsupported. | State eksplisit. |
| metadata | Audio metadata normalized. | Implementation detail parser tidak bocor. |
| Track.audioAssetId? | Link ke media asset. | Track.sourcePath tetap ada pada wave ini. |

## 7.1 Contoh bentuk konseptual

MediaAssetReference {
  id: string
  kind: "audio" | "image" | "video"
  required: boolean
  sourcePath: string
  fileName: string
  sizeBytes: number
  fingerprint?: string
  availability: "ready" | "missing" | "invalid" | "unsupported"
  errorCode?: MediaErrorCode
  metadata?: {
    durationMs?: number
    title?: string
    artist?: string
    album?: string
    trackNumber?: number
    year?: number
    container?: string
    codec?: string
  }
}

# 8. Pipeline Media Intake

| Tahap | Perilaku |
| --- | --- |
| Input acquisition | Picker / dropped File / dropped folder masuk ke adapter; cancellation pada selector = bukan error. |
| Discovery | Normalisasi candidate paths, recursive directory enumeration, filter awal, deterministic sort path. |
| Batch dedupe | Satu physical/canonical path hanya diproses sekali dalam batch yang sama. |
| Queue | Candidate diberi ordinal stabil sebelum probe asynchronous. |
| Probe | Existence/readability, metadata/container/codec/duration; warnings direkam. |
| Normalize | Bentuk MediaAsset + track candidate tanpa parser-specific object. |
| Classify | ready / invalid / unsupported / unreadable; reason typed. |
| Initial order | Pure comparator; tidak bergantung completion order. |
| Commit | Mutasi project official path; increment revision sekali untuk coherent batch bila arsitektur mutation sudah mendukung. |
| UI summary | Accepted/rejected/cancelled count + per-item reason. |

## 8.1 Bounded concurrency & cancellation

Starting target concurrency 4; boleh dituning setelah evidence, bukan hardcode sebagai product requirement.

Cancellation token diperiksa sebelum/antara discovery dan probe unit.

Item yang sudah selesai boleh dirangkum; batch cancellation tidak boleh membuat state setengah-commit yang ambigu.

Pilihan aman: probe seluruh batch ke staging result, lalu commit coherent set ketika batch selesai; cancel sebelum commit = no project mutation.

Untuk 100+ file, progress menunjukkan discovered/probed/accepted/rejected totals.

# 9. Validasi Audio & Metadata

| Check | READY bila… | Failure state |
| --- | --- | --- |
| Existence | File masih ada. | MEDIA_NOT_FOUND |
| Readable | Main dapat membuka/read stream. | MEDIA_UNREADABLE |
| Supported parser/container | Format dikenal dan parser berhasil. | MEDIA_UNSUPPORTED / MEDIA_CORRUPT |
| Duration | Nilai finite dan > 0 untuk audio ready. | MEDIA_DURATION_UNAVAILABLE |
| Metadata | Tag dibaca jika ada; ketiadaan tag bukan failure. | Fallback filename. |
| Warnings | Non-fatal parser warning tidak otomatis invalid. | Disimpan sanitized untuk diagnostic bila relevan. |

## 9.1 Metadata normalization

Title: trimmed metadata title; fallback basename tanpa extension.

Artist/album/year: optional; jangan mengarang nilai.

Track number: hanya integer positif yang valid; disk number tidak dijadikan track number.

Duration: simpan integer milliseconds untuk deterministic downstream math.

Container/codec: normalized informational fields untuk diagnosis/capability checks.

# 10. Algoritma Initial Track Order

Urutan harus ditentukan setelah candidate memperoleh metadata, tetapi comparator harus pure dan tidak tergantung urutan Promise selesai.

| Priority | Key | Contoh |
| --- | --- | --- |
| 1 | Valid positive metadata trackNumber | Track 01 sebelum Track 02. |
| 2 | Numeric token dari filename | 01 - Intro.mp3 sebelum 02 - Song.mp3. |
| 3 | Normalized filename | case-insensitive locale-stable compare. |
| 4 | Stable source identity/import ordinal | Tie-break terakhir agar deterministic. |

Aturan penting Jangan mencampur ‘track tanpa metadata’ secara nondeterministic di antara track ber-metadata hanya karena probe selesai lebih cepat. Seluruh key sort dibentuk dahulu, lalu satu sort stabil dijalankan.

# 11. Missing Media Scan & Relink

## 11.1 Scan saat open

Setelah project schema berhasil dibaca, scan existence media references.

Missing mandatory audio -> state missing + readiness blocker untuk render layer berikutnya.

Missing optional image/video -> warning/placeholder class, bukan hard fatal untuk membuka project.

Open project tetap menjaga project state; scan tidak memodifikasi source atau menebak replacement.

## 11.2 Relink single

User memilih replacement secara eksplisit.

Replacement harus lolos type/probe validation sebelum reference diganti.

Jika invalid/cancelled, reference lama tetap.

Project revision baru hanya setelah successful relink.

## 11.3 Relink folder

| Tahap matching | Rule |
| --- | --- |
| 1 | Exact normalized filename. |
| 2 | Known sizeBytes must match when available. |
| 3 | Fingerprint match when available/needed. |
| 4 | Audio duration/metadata hint dapat menaikkan confidence. |
| 5 | Hanya unique high-confidence candidate auto-resolve. |
| 6 | Multiple candidates => RELINK_AMBIGUOUS; no guess. |
| 7 | No candidate => RELINK_NO_MATCH; remain unresolved. |

# 12. Error Taxonomy & Sanitized Diagnostics

| Code | Meaning | User-facing action |
| --- | --- | --- |
| MEDIA_SELECTION_CANCELLED | Picker cancelled. | Tidak ada perubahan. |
| MEDIA_DISCOVERY_FAILED | Folder/file enumeration gagal. | Retry / pilih lokasi lain. |
| MEDIA_NOT_FOUND | Source hilang. | Relink / remove/disable later. |
| MEDIA_UNREADABLE | Permission/read gagal. | Periksa file/lokasi. |
| MEDIA_UNSUPPORTED | Format/container tidak didukung. | Gunakan file format supported. |
| MEDIA_CORRUPT | Parser menemukan file rusak. | Ganti/relink file. |
| MEDIA_DURATION_UNAVAILABLE | Durasi tidak dapat dipercaya. | Tolak ready sampai resolved. |
| MEDIA_PROBE_FAILED | Probe internal failure sanitized. | Retry / inspect diagnostic. |
| MEDIA_IMPORT_CANCELLED | Batch dihentikan pengguna. | No false success. |
| RELINK_NO_MATCH | Tidak ada replacement cocok. | Pilih file manual. |
| RELINK_AMBIGUOUS | Lebih dari satu kandidat plausible. | User memilih kandidat. |
| RELINK_FAILED | Relink tidak dapat diselesaikan. | Reference lama dipertahankan. |

Public diagnostic/evidence memakai basename, counts, typed code, format, duration, dan state. Full path hanya ada di project/internal operation saat diperlukan; jangan menulis path pribadi lengkap ke evidence publik atau log yang disalin pengguna.

# 13. UI Wiring dari Frozen Reference

| Reference | Use in W11-02 |
| --- | --- |
| UI-IMG-002A | Default empty editor harus tetap exact; Impor Audio aktif. |
| UI-IMG-002B | Populated/album-ready visual anchor untuk media list setelah import; jangan mengimplementasikan timeline feature out-of-scope. |
| UI-IMG-002F | Missing-media warning di Main Editor. |
| UI-IMG-009A | DLG-005 unresolved missing-media list + actions. |
| UI-IMG-009B | DLG-005 relink scan/partial result. |

## 13.1 States yang harus terlihat

Selecting / importing / probing progress.

Cancel import.

Ready item count.

Invalid/unsupported item dengan reason.

Missing required audio warning.

Optional asset warning style (future-compatible).

Relink scanning, partial resolved, ambiguous, unresolved.

Tidak perlu UI prompt baru Semua state visual penting sudah mempunyai frozen authority. Jika implementasi merasa perlu mengubah hierarchy, itu ASTRA/UI review trigger—bukan alasan membuat desain baru diam-diam.

# 14. Performance, Security & Portability

| Concern | Planning rule |
| --- | --- |
| 100+ track | Progressive async probe; bounded concurrency. |
| Memory | No whole-album buffering; streaming/file parser. |
| UI thread | No recursive filesystem/probe loop inside renderer event handler. |
| Cancel | Safe cancellation between units; no false completed state. |
| Paths | Unicode/spaces Windows fixtures mandatory. |
| Privacy | Sanitized diagnostics; no secrets. |
| Offline | No network/provider dependency. |
| Portable | No hardcoded C:/D:/checkout paths; app resources remain PathService-governed. |

# 15. Acceptance Criteria W11-02

| ID | Acceptance |
| --- | --- |
| AC-W11-02-01 | Native picker mengimpor 20+ audio melalui satu batch pipeline. |
| AC-W11-02-02 | 100+ audio selesai dengan progress/status tanpa UI lock. |
| AC-W11-02-03 | Drag-drop file memakai service intake yang sama dengan picker. |
| AC-W11-02-04 | Drag-drop folder discovery recursive, deterministic, dan cancellable. |
| AC-W11-02-05 | Import non-destructive; source bytes/timestamp tidak diubah product code. |
| AC-W11-02-06 | Audio supported valid menghasilkan ready state dengan duration usable. |
| AC-W11-02-07 | Corrupt/unsupported/unreadable explicit dan tidak pernah false-ready. |
| AC-W11-02-08 | Metadata dibaca jika ada dan fallback filename aman tersedia. |
| AC-W11-02-09 | Initial order sesuai track no -> filename no -> filename -> stable tie-break. |
| AC-W11-02-10 | Duplicate physical path dalam satu batch di-dedupe dan dilaporkan. |
| AC-W11-02-11 | Missing scan membedakan required audio dan optional visual reference. |
| AC-W11-02-12 | Missing required audio expose render-block readiness reason. |
| AC-W11-02-13 | Single relink mengubah project reference hanya setelah validation sukses. |
| AC-W11-02-14 | Folder relink hanya auto-resolve unique high-confidence; ambiguity tetap unresolved. |
| AC-W11-02-15 | Unicode/spaces/moved-folder scenario PASS di Windows. |
| AC-W11-02-16 | Renderer tidak punya direct fs/dialog/subprocess/provider access. |
| AC-W11-02-17 | Core intake/relink offline; diagnostics sanitized. |
| AC-W11-02-18 | W11-01/UI/package/smoke/portable ZIP regression tetap hijau. |

# 16. Strategi Test & Evidence

| Layer | Mandatory coverage |
| --- | --- |
| Unit | Numeric filename parser; track no normalization; stable sort; media state; relink scoring. |
| Contract | Typed intake/progress/cancel/relink results; backward schema; trust boundary. |
| Integration | Temp dirs Unicode/spaces; format fixtures; corrupt; 20+/100+; cancel; missing; relink; source unchanged. |
| Component | Media progress/error; invalid reason; missing warning; DLG-005 unresolved/partial; Gemini rail permanent. |
| Windows E2E | Picker seam; dropped file/folder; 100+; reopen missing scan; moved folder relink; sanitized evidence. |
| Regression | W11-01 lifecycle/recovery; SCR-002A exact baseline; package/smoke/ZIP. |

## 16.1 Evidence pack

Per-task Markdown evidence.

Machine-readable batch summaries untuk 20+/100+.

Relink scenario summary (resolved/ambiguous/no-match).

Before/after source media hash/size/mtime proof untuk non-destructive behavior.

Canonical Windows CI run/job/artifact IDs.

W11-02 architecture drift review.

PROJECT_STATE/TASKS/handoff update.

# 17. Task Breakdown — Eksekusi Satu per Giliran

| Task | Name | Risk | Deliverable boundary |
| --- | --- | --- | --- |
| T11-W02-01 | Media Domain, Contracts & Project Compatibility | HIGH | Additive media model, ports/contracts, schema-v1 compatibility. No picker/library/UI. |
| T11-W02-02 | Picker/Drop Discovery, Batch Queue, Progress & Cancel | MEDIUM | Native picker, preload drop path, recursive discovery, dedupe, queue/cancel. |
| T11-W02-03 | Audio Probe, Validation, Metadata & Deterministic Initial Order | HIGH | music-metadata adapter, classification, duration/tags, stable sort. |
| T11-W02-04 | Missing Media Scan & Relink Core | HIGH | Open scan, required/optional distinction, single/folder relink safe matching. |
| T11-W02-05 | Frozen Media/Missing/Relink UI Wiring | MEDIUM | Media panel + 002F + DLG-005 009A/B; no redesign. |
| T11-W02-06 | Wave E2E, Drift Review & Evidence Closure | MEDIUM | 100+ full proof, acceptance 01..18, drift, docs/handoff, close wave. |

## 17.1 Gate antar task

T11-W02-02 hanya setelah T11-W02-01 PASS.

T11-W02-03 hanya setelah discovery/queue boundary terbukti.

T11-W02-04 hanya setelah media identity/probe result stabil.

T11-W02-05 hanya setelah core missing/relink teruji tanpa UI.

T11-W02-06 hanya setelah semua behavior/UI state selesai.

Jangan mulai W11-03 pada giliran yang sama dengan closure W11-02.

# 18. Risk Register & Mitigation

| Risk | Level | Mitigation / trigger |
| --- | --- | --- |
| Schema v1 terlalu sempit untuk generic assets | HIGH | Additive optional fields; STOP ASTRA jika version bump/destructive migration dibutuhkan. |
| 100+ probe freeze/memory spike | HIGH | Bounded concurrency, stream parser, skip covers, staging batch, cancel. |
| Metadata parser menerima file yang final decoder gagal | MEDIUM | Jangan klaim final decode guarantee; later render/tool preflight owns encoder compatibility. |
| Drag-drop path plumbing melanggar renderer boundary | MEDIUM | webUtils in preload; product renderer no Electron import. |
| Folder relink salah memilih file | HIGH | Unique high-confidence only; ambiguity stays unresolved. |
| Full path leakage di logs/evidence | MEDIUM | Sanitized basename/count/code evidence. |
| UI drift saat menambah progress/dialog | MEDIUM | Use frozen 002A/B/F + 009A/B; exact baseline regression. |
| Dependency license/version drift | MEDIUM | Pin reviewed version; npm lock; audit before merge/release. |

# 19. Definition of Ready & ASTRA Gate

| Check | Status |
| --- | --- |
| Requirements FR-005..008 / 049..050 / 055..056 mapped | PASS |
| W11-01 dependency complete | PASS |
| Baseline SHA known | PASS |
| Scope IN/OUT explicit | PASS |
| Owner boundaries defined | PASS |
| Data compatibility strategy defined | PASS |
| External dependency candidate researched | PASS |
| Frozen UI refs identified | PASS |
| Acceptance criteria defined | PASS |
| Testing/evidence defined | PASS |
| Rollback/review triggers defined | PASS |

ASTRA VERDICT: PASS Setelah planning DOCX + operational Markdown ini di-merge ke main, T11-W02-01 menjadi task implementasi berikutnya untuk SOL. Sebelum merge, coding tetap dilarang.

# 20. ASTRA Review Triggers Saat SOL Bekerja

schemaVersion perlu naik;

file W11-01 tidak lagi round-trip;

renderer perlu direct filesystem/dialog/subprocess;

native dependency baru diusulkan;

music-metadata tidak cukup dan solusi meminta FFmpeg/FFprobe ditarik ke STEP 11;

relink memerlukan move/rename/delete source;

frozen UI memerlukan structural redesign;

100+ import tidak bisa dibuat cancellable/responsive dengan architecture yang direncanakan;

lisensi/dependency posture berubah material.

# 21. Handoff ke SOL

SOL harus memulai dari T11-W02-01 saja. Baca AGENTS, PROJECT_STATE, source-of-truth INDEX, dokumen ini, Final UI Reference/UI Freeze, Architecture, Code Constitution, W11-01 closure evidence, W11-02 charter/task cards/acceptance matrix.

| SOL first-turn checklist | Expected |
| --- | --- |
| Verify current main SHA | Harus descendant dari planning merge. |
| Search existing owners before new files | Wajib. |
| Implement only T11-W02-01 | Wajib. |
| Run relevant unit/contract/integration regression | Wajib. |
| Update task/state/handoff evidence | Wajib. |
| Stop before T11-W02-02 | Wajib sampai user berkata lanjutkan. |

# 22. Referensi Teknis yang Diteliti

Riset dependency dilakukan hanya untuk planning; keputusan final dependency tetap harus melalui package-lock/audit/CI pada task implementasi.

| Source | Finding used |
| --- | --- |
| npm: music-metadata (checked 07 Oct 2026) | v12.0.0; MIT; Node >=22; broad audio/container/tag support; duration/stream parsing. |
| Electron docs: webUtils.getPathForFile | Place in preload with context isolation; avoid exposing full path to web content if possible. |
| Repo source-of-truth | Product Definition, W11 registry/graph, architecture, constitution, UI reference/freeze, W11-01 closure. |

# 23. Penutup

W11-02 dirancang sebagai fondasi reliability, bukan shortcut UI. Jika wave ini matang, W11-03 dapat membangun timeline dan command history di atas kumpulan media yang sudah memiliki identity, metadata, duration, availability, ordering, dan relink semantics yang jelas. Hal ini mengurangi bug berantai pada Auto Susun, preview, visualizer, transition, dan render.